NAEDEX-23

Open Action Items

Update 6 May 2011

Actions from Previous Meetings

Actions from 19th Meeting, May 2006

Actions related to European requirements

E.1.8 Windsat/CORIOLIS

Transformation to BUFR and distribution to be clarified. NOAA will identify a solution which meets NWP requirements.

Action: NESDIS

BUFR WindSat done by NESDIS after receipt of data from NRL, latency up to 2 hours, resulting in data availability up to 3 hours delay.  NRL feed is not operational.  NESDIS to look into doing the processing (to include radiances) and providing data operationally

Windsat data in BUFR (formatted by NWS) are available from NESDIS’s Distribution Server. Users are requested to apply for the data using the supplied form. Due to limited resources, data access from NESDIS’s Data Distribution Server is evaluated on a case by case basis. Also, due to limited resources, NESDIS does not have the capability for additional processing of data to support 24x7 operations.

METO are satisfied, receiving data from NRL however, NOAA still to pursue processing and making the data available directly without significant delay.

May 2011 Update – NOAA is now satisfied with receipt of Windsat data

----

NAEDEX22 New action:  METO to explore providing wind data to NCEP, DWD, M-France and MSC

METO asked NRL to investigate providing more timely windsat data to NESDIS and MSC. Windsat L2 wind data received from NESDIS. Products can be made available to DWD and MF on request and with NRL’s approval

CLOSED

-----

NAEDEX22 New action: Centres to determine if they have a need for radiances. (ECMWF already has).  NESDIS to Explore improving timeliness of radiances

NESDIS made Windsat radiances available in BUFR on DDS to make the data more timely.

METO: No requirement for radiances at this time.

ECMWF: Has obtained Windsat radiances.

CLOSED

E.1.10 NPP data

NWP centres expressed a strong requirement for early access to simulated and real NPP data for technical check-out of processing chain, data formats etc. NESDIS to pursue the availability of simulated data sets.

# NOAA has a standing request to the IPO for early access to NPPx DRs.   	       Action: NESDIS

Action may be affected by funding. NESDIS to update group on early availability of data sets, CrIS & ATMS in particular.

The IPO is continuing to work with DOD and the DoS to achieve clearance for all external users to have routine access to sample/simulated data.  In the interim, sample data sets of CrIS and ATMS EDRs will be provided in a DVD as requested. Other data on the DVD include VIIRS, CrIS, and ATMS SDRs.    OPEN

May 2011 Update – NPP instrument science documents including data formats and Algorithm Theoretical Basis Documents can be accessed from URL: http://jointmission.gsfc.nasa.gov/project/science-documents.html.  NESDIS does not currently have the network resources in place to provide routine access to NPP data sets. Additional sample data sets are planning to become available.

Action:  NESDIS will provide EUMETSAT a DVD of most up-to-date sample/simulated data available including BUFR formatted data. (POC:  John Paquette)

E.4.4 Tropical cyclone data

There is a strong requirement for this data from the user community.  Data in tabular or BUFR format are available from all centres except from New Delhi.  NOAA-TOC to raise issue at WMO and clarify the generation of tabular or BUFR bulletins issued by New Delhi.

TOC is continuing to pursue this action, the data is in New Delhi but has not been distributed.

#### Action: NWS-CIO

New Delhi (DEMS) confirmed they are producing the data and providing limited distribution in accordance with regional Tropical Cyclone Operations Plans.  Discussed with RA-1, RA-V and specifically RSMC Nadi regarding extra-regional requirements for this data. Discussions at RA-V SG-ISS, RTHs Melbourne, Wellington, Tokyo, Washington to collectively press DEMS for the data.

Two issues: 1) transmitting the data outside of their scope to the global community – data TBD 2) status of converting data to BUFR is unknown.   New Delhi has indicated the data would be available in time for this tropical season; however, nothing seen at this time.

Action: NWS-CIO to pursue this issue with DEMS further to determine routing and data formats.

OPEN

E.4.7 N. American soil temperature data

Temperature at 4 inch depths is available but not clear which stations are good so still require metadata before using. TOC continuing in efforts to establish metadata information on soil temperatures.

Action: NWS-CIO

High interest in acquiring the metadata.  Contacted USGS but could not provide identification of the dataset.

NAEDEX22: ECMWF to identify dataset for exchange.

Update:  ECMWF requests the Soil Climate Analysis Network dataset.  ECMWF determined the data is available off the internet in near real-time.

http://www.wcc.nrcs.usda.gov/scan

CLOSED

Actions related to North American requirements

N.3.6.1 Lake Temperatures

METO: ESA are likely to fund a contract to study inferring Lake surface temperatures from AATSR data. The Met Office is involved in this. Data to become available 1 or 2 years from the start of the project.

Action: METO

METO: will update at next NAEDEX meeting.The beta test datasets are now available at:

http://www.geos.ed.ac.uk/arclake/

Some lake temperature data is available from AVHRR METOP. (EUMETSAT product) Meteo-France have provided the relevant FTP site address (Herve).

ESA will make an ATSR product available in the future. ESA has contracted for product development. Clarify status of inclusion of data for the Great Lakes.  The Great Lakes are included.  Resolution is 4km.

CLOSED

Actions from 20th Meeting, May 2007

E.1.4.3 SSMIS

NRL/Met Office to explore operational implementation of improved pre-processing. Expected towards the end of 2007.

Action: NRL/Met Office

METO:  A unified pre-processor has been developed jointly by NRL-Met Office.  The unified pre-processor (UPP) uses the reflector emission corrections, averaging and remapping developed as part of the NWPSAF-Met Office pre-processor, and the gain corrections developed and implemented by Northrup-Grumann/NRL.  The initial implementation of the UPP has given positive impacts in the US Navy global NOGAPS model. UPP datasets (in BUFR format) should be available shortly (before March 2008) for testing at other NWP centres.

UPP is operational at NRL and datasets available to other centers. Data sent to NESDIS and via Washington-Exeter link to METO. File format same as previous SSMIS. Approx 300 Mb/day

NAEDEX22: ECMWF to distribute documentation on UPP dataset format.

Status:  No update

OPEN

E.x MODIS imagery data

EUMETSAT to explore with NESDIS the provision of a subset of MODIS imagery data from NESDIS to EUMETSAT for re-transmission via EUMETCast.

Action: EUMETSAT, NESDIS

EUMETSAT to implement the processing and make data available. This is partially complete, data is being distributed. EUMETSAT needs associated navigation data.

Status:  EUMETSAT has had problems with this since the data source at NASA was shut down which resulted in lack of data at NOAA.  EUMETSAT found a workaround through NASA; however, a timeliness issue has resulted including a change in the format.  The navigation data was obtained.

NESDIS is providing MODIS data on an experimental site; however, the system load is in question.

Action:  NESDIS will pursue this issue with NASA on behalf of EUMETSAT.

OPEN

E.4.5 Snow cover analysis for S. Hemisphere

Southern Hemisphere snow cover product is automated and undergoing validation that will become available in a few months time. NESDIS will notify parties when product becomes available.  POC: Ricky Irving

Action: NESDIS

The automated SH snow and ice products are operational in GRIB2 and can be accessed using NESDIS’s Data Distribution Server.  Send request to NESDIS focal point (John Paquette) Due to limited resources, data access from NESDIS’s Distribution Server is evaluated on a case by case basis.  NESDIS is pursuing the alternative of making these products accessible from the GTS in the future.

NAEDEX22 New Action: NESDIS to establish GTS distribution of these data

May 2011 Update:  The automated SH snow and ice products are operational in GRIB2 and can be accessed using NESDIS’s Data Distribution Server.  If you have a requirement, please send your data access request to the NESDIS Data Access Manager, John Paquette.  NESDIS is pursuing the alternative of making these products accessible from the GTS in the future.

NAEDEX22 New Action: NESDIS to establish GTS distribution of these data.  Resources are not available at this time to make the products available on the GTS.  Data is exclusively available via the DDS.

Action:  NESDIS will investigate if data is available through the internet.

OPEN

E.4.8 N. American ozone soundings on GTS

To pursue delivery and release of surface-based total column and profile ozone data to the European NWP centres and MSC.

Action: NWS-CIO

TOC is not currently receiving U.S. ozone soundings in message format and does not have contact information yet. Will continue to try and obtain sources for soundings. NOAA to survey research community for possible sources of data.

Fred consulted with GAW Secretariat at WMO, data needed for verification.  Two data sources via the internet for this data:  1) www.esrl.noaa.gov/gmd/ozwv/ozsondes/ , 2) www.woudc.org/data_e.html

TOC is working to get this data available in near real-time via the GTS.

OPEN

E.x GOES E/W Clear Sky Radiances (cloud-cleared)

ECMWF to provide data volume information.				     Action: ECMWF

ECMWF: The volume for hourly files are 0.9 to 2.2 MB for GOES-11 and 0.5 to 2.2 MB for GOES-12.

CLOSED

Follow-on action: METO to retrieve the data in near-real time via NESDIS-link for further distribution in Europe.

Action: Met Office

METO: Files are retrieved from NESDIS and sent on to ECMWF and MeteoFrance

METO: GOES E/W Clear Sky Radiances (cloud-cleared) are available through CIMSS - Madison. ECMWF is acquiring this data through the Internet, which seems a stable enough solution for now. Once the UK MetOffice will start using the data a more coordinated approach will be investigated. Later on, METO to put data on dedicated links.

CLOSED

N.x AWS

EU centres to clarify availability of AWS data

Action: European NWP centres

METO, DWD, METEO-FRANCE:  Available AWS data is on GTS

CLOSED

N.x Soil moisture and temperature observations

EU centres to clarify data type and availability

Action: NOAA & European NWP centres

German network may be available, need to confirm.

DWD has a soil temperature network and can be made available; however, they require a formal requirement letter.  The letter should be addressed to the PR individual.

OPEN

N.x Surface energy/water flux- observations

EU centres to clarify data availability. NCEP to clarify request.

Action: NCEP, European NWP centres

NCEP: From Ken Mitchell (NCEP) – We are asking for real-time observations from European ground-based surface flux observing stations.  Such stations typically observe the four components of the surface radiation flux (surface downward shortwave, sfc upward shortwave, sfc downward long-wave, sfc upward long-wave) and surface latent heat flux, surface sensible heat flux, surface ground heat flux and surface CO2 flux.  Such surface flux measuring stations can sometimes also provide observations of soil moisture profiles, soil temperature profiles, and snow depth and precipitation, but near-surface met such as 10-meter winds, and 2-m air temperature and air humidity and surface pressure.

Action: European NWP centres

Some data already distributed in SYNOP. Need clarification on what data is available and possibility for exchange.  ECMWF indicates they have some of this data (Germany, Czech Republic, Slovenia, UK).

Action:  ECMWF to identify where the products are coming from and the headers.  NWS-CIO will then verify distribution of the data.

OPEN

N.x Snow depth data across Europe

New Action:  ECMWF to identify where the products are coming from and the headers.  NWS-CIO will then verify distribution of the data.

OPEN

N.x Vertical Wind Profiles derived from RADAR

Vertical Wind Profiles derived from RADAR – NCEP & NWS/CIO requirement

Action: Meteo-France

Meteo-France: For the moment VAD profiles from French weather radar network data are only available within France and produced using European profiler BUFR descriptors. Meteo France’s international affairs department is trying to find a solution.

5 products available from M-F, METO to route to NOAA.  IUPD64/67/47/51/50 LFPW – Cherves, Montancy, Nancy, Trappes, Toulouse.  NCEP is receiving this data when available but not regularly.

NAEDEX22 action: All centers to clarify availability of RADAR VAD wind data.

Action:  NWS-CIO/Fred will confirm about the exchange of RADAR VAD wind data with Europe.  DWD/Alexander will investigate data availability.

ECMWF/Erik distributed a list to the group indicating the VAD profiler data available on the GTS.

CLOSED

N.x Sea surface temperature, wind direction/speed, wave height, sea ice analyses and forecast products

EU centres to clarify data availability.			        Action: European NWP centres

METO : Met Office is part of the GHRSST project and produces an operational SST analysis OSTIA. Details at:

http://ghrsst-pp.metoffice.com/pages/latest_analysis/ostia.html

Also note data available from OSI-SAF see:  http://www.osi-saf.org/index.php

NCEP has a requirement to automate the retrieval of the data files from UKMO.  The web availability will not suffice.   METO: Feedback from Bob Grumbine suggests data are being received at NCEP but not being used operationally. We assume the OSTIA data are used for validation purposes.

NAEDEX22 New action: METO to distribute data to NCEP.  Move to close action item.

Update METO:  Data is also now available in GRIB2 at 1/10 degree.  Send requests to METO/Roger

CLOSED

NAEDEX22 New action: NESDIS clarify IURY05 KWBC contents (NOAA-15 AVHRR) and remove if duplicate data.

May 2011 Update:  NESDIS/OSPO contacted NWS Telecommunication Operation Center (TOC).  The IURY05 KWBC header was defined in their switching directory in March 11, 2010, but did not contain data.  Subsequently, termination of the header was recommended by the TOC management.  NESDIS provides NOAA-15 AVHRR data through their data distribution server system.

CLOSED

M.x All data

Requirements on timeliness to be included in data requirements table.

Standing Action for All

ECMWF: Will be added in next version of requirements document.

North America:  Will be added in next version of requirements document.

CLOSED

M.x IASI PCA scores

The derivation and distribution of IASI PCA scores is currently foreseen as a EUMETSAT Metop-A Day-2 activity. The NWP centres have a well defined interest in this data and support the EUMETSAT planned activities. WMO encourages distribution via GTS. EUMETSAT to provide visibility to the implementation plan.

Action: EUMETSAT

Council discussed, hope for approval by delegates. Distribution could possibly begin next year. Approved, implementation in progress. Data may be available by February 2010

Data is currently available on EUMETCAST.  Action:  Simon will check on GTS availability.

OPEN

Actions from 21st Meeting, September 2008

SeaWinds Oceansat-II

The Scatterometer on Oceansat-2 was launched on September 23, 2009; the operational phase estimated to start 9 months post-launch. Global scatterometer data at Level 1B, 2A, and 2B to be provided by ISRO, orbit by orbit, for operational use within 180 minutes of collection on the spacecraft for the duration of the mission.  NESDIS investigating use of Fairbanks and Wallops earth stations for improve data timeliness.  EUMETSAT is discussing the use of Svalbard with ISRO.

The Scatterometer on GCOM-W2 is scheduled to be launched 2016 by JAXA.

May 2011 Update:  Svalbard will be used to downlink the Oceansat-2 OSCAT data.  Current plans are for the level 0 data to be relayed from Svalbard to ISRO for processing to level 1b, 2a, and 2b.  Processed data will then be relayed to EUMETSAT, Darmstadt, Germany.  Using an existing link between EUMETSAT and NESDIS ESPC, NESDIS is currently investigating the availability of resources to process and distribute the OSCAT products.  Data cannot be received via Fairbanks and Wallops.

OPEN

E.1.9 COSMIC

NESDIS to investigate availability of SAC-C data.				       Action: NESDIS

NESDIS is working with CONAE in Argentina, and are working along with NASA to see if ground station support at Fairbanks AK can be provided so that SACC data can be downlinked every couple of hours.  The data has been tested by the NOAA GPS RO scientist, Lidia Cucurull, and is of comparable quality to COSMIC.  A test downlink support at Fairbanks is expected to be done in the Dec 2009 – Jan 2010 time frame.

May 2011 Update:  From NOAA/NESDIS, the COSMIC, SAC-C, and C/NOFS GPSRO data in

BUFR format are available from the GTS using the same header “IUT[A-L]14 KWBC.

Updates to Table C-5 are now available.

CLOSED

Actions from 22nd Meeting, 9-11 December 2009

NAEDEX_22_1.0:    IODC (Indian Ocean) service continuation. EUMETSAT has an agreement in place to 2013. Then the service will be reviewed. Will depend on the status of the satellite series at the time.  EUMETSAT to report on the status at the NAEDEX-23.

IODC service continuation will be determined once successful commissioning of the launch in 2013.

CLOSED.

NAEDEX_22_2.0:  EUMETSAT to provide status update on Antarctic Data Acquisition (ADA) at NAEDEX-23

CLOSED

NAEDEX_22_3.0:  OGDR dissemination of sea-surface height anomaly. In progress. EUMETSAT to provide update at NAEDEX-23.

ACTION: EUMETSAT

The data is now available in the JASON-2 OGDR data via GTS.

CLOSED

NAEDEX_22_4.0:  NESDIS to consider use of GOES-R AMV processing software for current operational GOES series.

ACTION: NESDIS

May 2011 Update:  NESDIS STAR is in the process of modifying the GOES-R Cloud and Wind Algorithms for the current series of GOES.  Testing will ensue in June 2011.  If testing and validation are successful (this is anticipated), the AMV products using the GOES-R algorithms will become operational in August 2012.

CLOSED

NAEDEX_22_5.0:  NESDIS:  F-15 SSMI experiencing interference on the 22 GHz channel. Any chance the beacon could be switched off?

ACTION: NESDIS

May 2011 Update:  No. To mitigate the issue, the calibrated radiance is calculated to reduce the interference under no shadow condition, also QA flags files are provided with the data sets.

CLOSED

NAEDEX_22_6.0:  CMC to keep NAEDEX updated on progress with the PCW mission.

ACTION: CMC, WMO, ALL

Action on all to consider advocacy for PCW.

Action on WMO to express the interest of this group at the forthcoming IGEOLAB meeting. Note that an international user and science team for PCW is being formed, the chair is Louis Garand.

WMO did express interest.  Users will need to continue to push for PCW mission.

ACTION:  CMC/Mike to provide details on opportunity for participation on international user and science team.

OPEN

NAEDEX_22_7.0:  NCEP and CMC SARAL/ALTIKA requirements to be added to the American list for NAEDEX-23

CLOSED

NAEDEX_22_8.0: The MLS humidity products are currently unavailable in NRT system.  EU Centres to formulate requirements for NO2 and follow up on humidity data availability with NESDIS

ACTION: NESDIS

May 2011 Update:  For AURA/MLS Humidity, the NRT products are still unavailable due to the limited resources to implement the algorithms operationally in NESDIS. The data sets can be accessed at NASA server with up to two days delay; the files are about 1.8 MB:
ftp://acdisc.gsfc.nasa.gov/data/s4pa/Aura_MLS_Level2/ML2RHI.003/2011

CLOSED

Actions from 23rd Meeting, 2-6 May 2011

NAEDEX_1.1.4 AVHRR Polar Winds – NESDIS to investigate to the timeliness of this data.

ACTION: NESDIS

NAEDEX_1.6.3 - NESDIS to investigate if combined TERRA-AQUA MODIS AMVs are available on the GTS.

ACTION: NESDIS

NAEDEX_1.6.4  AURA: MLS and OMI – NESDIS to investigate if MLS temperature and moisture and OMI NO2  can be added to the data set via the GTS.

ACTION: NESDIS

NAEDEX_1.6.7  MODIS Level 1B & High Resolution Navigation Data– NESDIS to investigate the timeliness of the data received via NASA. (applies to 1.6.8 as well)

ACTION: NESDIS

NAEDEX_1.7 Windsat/CORIOLIS - NESDIS and NWS to investigate on timeliness of this data.

ACTION: NESDIS and NWS/CIO

NAEDEX_1.10 NPP Data – General Action to define the channel selection for CRiS data via the GTS RARS and Global.  Discussion will take place at the ITSC meeting with coordination with NOAA prior to the meeting.

ACTION: ALL CENTERS

NAEDEX_4.3 MDCRS data (AMDAR etc) – NWS/CIO will coordinate with proper individuals to improve the notification process.  The further emphasize the need for this notification process, all Centers need to communicate their official requirements on their use of the data.

ACTION: NWS/CIO & All CENTERS

NAEDEX_4.5 Snow Cover Analysis – NESDIS will provide documentation available for the S. Hemisphere products.

ACTION: NESDIS

NAEDEX_4.9 All Buoy Data – NWS/CIO to provide status on putting data in BUFR with all Meta data.

ACTION: NWS/CIO

NAEDEX_4_10 Ground-based GPS – NWS/CIO to contact NOAA/ESRL on format of data and provide most optimal access for availability.

ACTION: NWS/CIO

NAEDEX_2011_01 – European Requirements Document – All Centers need to update the Table at the end of the document to include correct priorities.

ACTION: ALL NAEDEX CENTERS

NAEDEX_2011_NA_1.1.2 – NWS to clarify requirement of the data.

ACTION:  NWS/NCEP

NAEDEX_2011_NA_1.2.5 – EUMETSAT will investigate the availability of lake temperature data from AVHRR.

ACTION: EUMETSAT

There are two sets of lake temperature data is available on EUMETCAST in GRIB format.   Global coverage (5km) and North Atlantic coverage (2km).  This data is not on the GTS.

Closed

NAEDEX_2011_NA_1.2.8 – EUMETSAT will investigate the availability of EARS-ASCAT data via the GTS.  If it is not available, EUMETSAT will provide it on the GTS.

ACTION: EUMETSAT

Available since 8 September 2009. Headers ISXN[11-16]  [EHDB]

Closed

NAEDEX_2011_NA_1.2.9 – NWS/CIO & EUMETSAT investigate the timeliness of this data.

ACTION: NWS/CIO and EUMETSAT

NAEDEX_2011_NA1.4 GPS RO – NCEP (Jim Yoe) will investigate the availability of SAC-D/ROSA data after launch.

ACTION: NWS/NCEP

NAEDEX_2011_NA1.5 Soil Moisture and Ocean Salinity – MSC has an issue with the data volume with this instrument.  Meteo-France will take action to investigate.

ACTION: METEO-FRANCE

NAEDEX_2011_NA_1.8 SARAL – NCEP will need to make a request to NESDIS to receive this data.

ACTION: NWS/NCEP

NAEDEX_2011_NA_1.9 METOP-B – EUMETSAT confirm the direct broadcast continuation from METOP-A after launch of METOP-B.

ACTION: EUMETSAT

NAEDEX_2011_NA_General1.0 - Action:  All Centers make catalogue of satellite products by providing links to all data providers products pages.  MSC/Gilles will coordinate with ESA.  Sentinel series requirements for example.  Primary POC: NWS/CIO

ACTION:  NWS/CIO, MSC, ALL Centers

NAEDEX_2011_NA_3.1.2 & 3.2.2 & 3.5.1– NWS/CIO to find out information regarding EUMETNET-ASAP, AWS, and OPERA

ACTION: NWS/CIO

NAEDEX_2011_NA_4.1.1 – ECWMF Model – NCEP to coordinate with ECMWF on resolution and model requirements/requests.

ACTION: NCEP

NAEDEX_2011_NA_4.1.2 – UKMET Model – NCEP to coordinate with UKMO on obtaining EPS fields.

ACTION: NCEP

NAEDEX_2011_NA_4.1.3 – DWD Model – NCEP to coordinate with DWD on obtaining headers for data on GTS.

ACTION: NCEP

NAEDEX_2011_NA_4.1.4 – METEO-FRANCE – NCEP to coordinate with METEO-FRANCE on obtaining headers for data on GTS.

ACTION: NCEP

NAEDEX_2011_NA_4.3 – NCEP and ECWMF to coordinate on clarifying derivation of Altimeter settings from surface pressure data in METAR data. Probably station heights or other META data are not correct

ACTION: NCEP and ECMWF

Points for information  (Michelle will add email addresses for POCs)

I.1 POC at Met Office

Roger Saunders

VAD winds: Myles Turp (Myles.Turp@metoffice.gov.uk)

Further information can be found at: http://www.metoffice.gov.uk/research/interproj/cwinde/wradar/index.html

http://www.metoffice.gov.uk/research/interproj/cwinde/index.html

ATOVS: Nigel Atkinson

I.2 POC at NOAA/NESDIS

NESDIS Office of Satellite and Product Operations: Thomas Renkevens, John Paquette, Hanjun Ding, Vince Tabor

NOAA-NESDIS Office of International and Interagency Affairs: Michelle Hertzfeld

I.3 POC at NOAA/NWS/NCEP

Michelle Mainelli

Sea-ice analysis: Robert Grumbine

SST analysis: William Gemmill

MDCRS: Bradley Ballish

I.4 POC at ECMWF

Erik Andersson,

Satellite data: TBD

Gridded products: Dragan Jokic

Observation data formats: Ioannis Mallas

I.5 POC at NOAA/NWS CIO

Fred Branski

I.6 POC at NOAA/NWS OPS

TBD

I.7 POC at EUMETSAT

Kenneth Holmlund,

Simon Elliott

I.8 POC at MSC

Gilles Verner,

Mike Manore

Gridded outputs and formats: Yves Pelletier

I.9 POC at Meteo France

Jean-Francois Mahfouf

Bruno Lacroix,

Herve Roquet

I.10 POC at WMO

Jerome Lafeuille

I.11 POC at DWD

Alexander Cress

Robin Faulwetter