Joint APSDEU-13/NAEDEX-25

Open Action Items

Update 23 May 2014

[Note, actions from APSDEU-12 still need to be fully merged into this document.]

Actions from NAEDEX-23, May 2011

N.1.5.2 - NESDIS to investigate if combined TERRA-AQUA MODIS AMVs are available on the GTS.  [Previously numbered N.1.6.3]

ACTION: NESDIS

Science issues prevent this being implemented until 2013.

N.1.5.4  AURA: MLS and OMI – NESDIS to investigate if MLS temperature and moisture and OMI NO2  can be added to the data set via the GTS.  [Previously numbered N.1.6.4]

ACTION: NESDIS

Formal requirements are being gathered. NWS need to provide request for NESDIS to implement.

N.4.3 MDCRS data (AMDAR etc) – NWS/CIO will coordinate with proper individuals to improve the notification process.  The further emphasize the need for this notification process, all Centers need to communicate their official requirements on their use of the data.

ACTION: NWS/CIO & All CENTERS

ECMWF want to have notifications that will explain sudden changes to AMDAR observation numbers. NWS gateway issues lots of messages. AMDAR information is at:

- Available through MADIS:

  - http://madis.noaa.gov/

- Available through GSD Web Page:

  - http://amdar.noaa.gov/java/

- Additional Information:

  - GSD:

http://amdar.noaa.gov/

  - WMO AMDAR Program:  http://www.wmo.int/amdar/AMDARResources.html

From WMO

There is now a Global AMDAR Data Monitoring Email list, which would be used for matters of the type that you are indicating. It would be appropriate for all NWP centres to be subscribed to this list. AMDAR Monitoring centres will be providing monthly reports via this email address and it will be used for notification of programme changes. The email address is: wmo-aircraft-observations-data-monitoring@wmo.int

The online forum associated with this Google Group email is at: https://groups.google.com/a/wmo.int/forum/#!forum/wmo-aircraft-observations-data-monitoring

Apart from that, the best source of information is the WMO AMDAR website at: http://www.wmo.int/amdar/ and, particularly, the data statistics page at: http://www.wmo.int/amdar/AMDARStatistics.html

It would be best if NWP centres could provide a single email alias (which could have more than one email address associated with it, e.g. amdar_data_mon@ecmwf ) for subscribing to the data monitoring forum - that way, they have control over who receives it and they can make changes to it without WMO having to make changes to the forum email list."

From FB, Is this working for the centers?  Can this item be closed?

N.4.9 All Buoy Data – NWS/CIO to provide status on putting data in BUFR with all Meta data.

ACTION: NWS/CIO

NWS report that there is no update at this time (Nov 2012).

N.4_10 Ground-based GPS – NWS/CIO to contact NOAA/ESRL on format of data and provide most optimal access for availability.

ACTION: NWS/CIO

Met Office report that work is ongoing at UCAR to put whole US network into BUFR but BUFR is still not WMO compliant (Nov 2012).

N.1.1.2 – NWS to clarify requirement of the ATOVS level 0 data.

ACTION:  NWS/NCEP

More work needed to investigate this.

E.3.9 – NWS/CIO & EUMETSAT investigate the timeliness of this space weather data.  [Previously numbered N.1.2.9]

ACTION: NWS/CIO and EUMETSAT

Needs further investigation to understand this action.

E.1.4 GPS RO – NCEP (Jim Yoe) will investigate the availability of SAC-D/ROSA data after launch.  [Previously numbered N.1.4]

ACTION: NWS/NCEP

Some more investigation needed.

E.1.8 SARAL – NCEP will need to make a request to NESDIS to receive this data.  [Previously numbered N.1.8]

ACTION: NWS/NCEP

SARAL not launched until December 2012.

G.1.0 2011- Action:  All Centers make catalogue of satellite products by providing links to all data providers’ products pages.  MSC/Gilles will coordinate with ESA.  Sentinel series requirements for example.  Primary POC: NWS/CIO

ACTION:  NWS/CIO, MSC, ALL Centers

Action is on satellite product providers.

WMO have done a lot but not on a product-by-product basis since this would duplicate WIS!

Intention is to collect links to providers’ product pages so that users have a single reference point from which they can navigate to all products.

Following from FB:

Web sites:

WMO Data Access and Software Tools:

http://www.wmo.int/pages/prog/sat/accessandtools_en.php

WMO Observing Systems Capability Analysis and Review Tool (OSCAR) Space-based home page:

http://www.wmo-sat.info/oscar/spacecapabilities

WMO OSCAR List of All Satellite Programmes:

http://www.wmo-sat.info/oscar/satelliteprogrammes

Is more needed?  Will update further if groups want.  This has been added to a Resources block at the end of this document.

Actions from NAEDEX-24, October 2012.

N.1.7  WMO to ask IROWG co-chairs to investigate real time access to ROSA on SAC-D, Oceansat-2 and GPSROS on Megha Tropique and IGOR on Tandem-X.

ACTION:WMO

N.1.7  NESDIS/NWS to investigate improving the timeliness of C-NOFS data.

ACTION:NESDIS

N.1.9  Clarify what NPP data will be available on RARS.

ACTION:WMO

N.3.1 NESDIS to update group when hourly GOES AMVs will become operational.

ACTION:NESDIS

N.4.2 Met Office to use FSO to show impacts for US and new Canadian profilers.

ACTION: Met Office

N.4.7 All Centres to investigate putting soil temperature and moisture observations on the GTS.

ACTION: All Centres

N.4.10  Met Office to follow up BUFR format issues of US ground based GPS with NOAA/ESRL.

Met Office provided software to NOAA to do the BUFR encoding correctly. NOAA doesn’t have resources until FY 2013 to implement.

ACTION: Met Office/NOAA-ESRL

N.1.7  EUMETSAT to continue to investigate real time access to AMSR-2 data.  [Previously numbered N.5.7]

ACTION: EUMETSAT

A.1.4  EUMETSAT to continue to investigate access to HY-2 data.   [Previously numbered N.5.9]

ACTION: EUMETSAT

E.3.6   To investigate if N. Sea oil rig observations are available.   [Previously numbered N.3.2.6]

ACTION: Met Office

NAEDEX_2012_NA_3.4.2   To monitor AMDAR panel discussions.

ACTION: NWS

From FB, I will prepare a report out from the recent AMDAR related meetings.

G.1.0 2012 ECMWF to include link to WMO OSCAR site in requirements document.  [Previously unnumbered 2012]

ACTION: ECMWF

From FB, I added this to a Resources block at the end of this document.  I’m not this should be in the new requirements spreadsheet.  What does the group think?  I will update as needed.

A.2.3 COMS - KMA to clarify access to COMS AMVs and CSRs.  [Previously unnumbered 2012 General]

ACTION: KMA

G 2.0 2012 Issue guidelines for research satellites to provide NRT data on best effort basis.  [Previously unnumbered 2012]

ACTION: WMO&FB

From FB, A guideline has been issued.  Don’t have  a link at hand.  I or Jerome will follow up.

NAEDEX_2012_GENERAL  Continue to pursue access to Electro-L2 data.  [Previously unnumbered 2012 General]

ACTION: EUMETSAT

From FB, should be added to requirements spreadsheet in European section and action renumbered appropriately.

Points for information  (Michelle will add email addresses for POCs)

I.1 POC at Met Office

Roger Saunders

VAD winds: Myles Turp (Myles.Turp@metoffice.gov.uk)

Further information can be found at: http://www.metoffice.gov.uk/research/interproj/cwinde/wradar/index.html

http://www.metoffice.gov.uk/research/interproj/cwinde/index.html

ATOVS: Nigel Atkinson

TELECOMS: Chris Little

I.2 POC at NOAA/NESDIS

NESDIS Office of Satellite and Product Operations: Thomas Renkevens, John Paquette, Hanjun Ding, Vince Tabor

NOAA-NESDIS Office of International and Interagency Affairs: Michelle Hertzfeld

I.3 POC at NOAA/NWS/NCEP

Michelle Mainelli

Sea-ice analysis: Robert Grumbine

SST analysis: William Gemmill    replace with  Hendrik Tolman ???

MDCRS: Bradley Ballish

I.4 POC at ECMWF

Erik Andersson,

Satellite data: STEPHEN ENGLISH       Gridded products: Dragan Jokic

Observation data formats: Ioannis Mallas

I.5 POC at NOAA/NWS IA

Fred Branski   fred.branski@noaa.gov

I.6 POC at NOAA/NWS OPS

TBD

I.7 POC at EUMETSAT

Kenneth Holmlund,

Simon Elliott

I.8 POC at MSC

Simon Pellerin  simon.pellerin@ec.gc.ca

Gridded outputs and formats: Yves Pelletier

I.9 POC at Meteo France

Jean-Francois Mahfouf

Herve Roquet

I.10 POC at WMO

Jerome Lafeuille

Add Stephan Bojinski.

I.11 POC at DWD

Alexander Cress

Robin Faulwetter

Resources:

WMO Data Access and Software Tools:

http://www.wmo.int/pages/prog/sat/accessandtools_en.php

WMO Observing Systems Capability Analysis and Review Tool (OSCAR) Space-based home page:

http://www.wmo-sat.info/oscar/spacecapabilities

WMO OSCAR List of All Satellite Programmes:

http://www.wmo-sat.info/oscar/satelliteprogrammes