Joint APSDEU-13/NAEDEX-25

Open Action Items

Update 26 May 2014

[Note, actions from APSDEU-12 still need to be fully merged into this document.]

Actions from NAEDEX-23, May 2011

N.1.5.2 - NESDIS to investigate if combined TERRA-AQUA MODIS AMVs are available on the GTS.  [Previously numbered N.1.6.3]

ACTION: NESDIS

26 May 2014:  NESDIS Update - STAR, NESDIS’s product developer, is working on updating the software code for AMV production.  In July 2014, STAR plans to brief NESDIS management on product development status.  We’ll provide another update at that time.

N.1.5.4  AURA: MLS and OMI – NESDIS to investigate if MLS temperature and moisture and OMI NO2  can be added to the data set via the GTS.  [Previously numbered N.1.6.4]

ACTION: NESDIS

26 May 2014: NESDIS Update - NESDIS does not currently plan to process these data sets or make them available from its distribution servers.  Significant resources would be required to make these data available to the user community.

N.4.3 MDCRS data (AMDAR etc) – NWS/CIO will coordinate with proper individuals to improve the notification process.  The further emphasize the need for this notification process, all Centers need to communicate their official requirements on their use of the data.

ACTION: NWS/CIO & All CENTERS

ECMWF want to have notifications that will explain sudden changes to AMDAR observation numbers. NWS gateway issues lots of messages. AMDAR information is at:

- Available through MADIS:

  - http://madis.noaa.gov/

- Available through GSD Web Page:

  - http://amdar.noaa.gov/java/

- Additional Information:

  - GSD:

http://amdar.noaa.gov/

  - WMO AMDAR Program:  http://www.wmo.int/amdar/AMDARResources.html

From WMO

There is now a Global AMDAR Data Monitoring Email list, which would be used for matters of the type that you are indicating. It would be appropriate for all NWP centres to be subscribed to this list. AMDAR Monitoring centres will be providing monthly reports via this email address and it will be used for notification of programme changes. The email address is: wmo-aircraft-observations-data-monitoring@wmo.int

The online forum associated with this Google Group email is at: https://groups.google.com/a/wmo.int/forum/#!forum/wmo-aircraft-observations-data-monitoring

Apart from that, the best source of information is the WMO AMDAR website at: http://www.wmo.int/amdar/ and, particularly, the data statistics page at: http://www.wmo.int/amdar/AMDARStatistics.html

It would be best if NWP centres could provide a single email alias (which could have more than one email address associated with it, e.g. amdar_data_mon@ecmwf ) for subscribing to the data monitoring forum - that way, they have control over who receives it and they can make changes to it without WMO having to make changes to the forum email list."

26 May 2014:  Recommendation is to close this item based upon the notifications already set up.

N.4.9 All Buoy Data – NWS/CIO to provide status on putting data in BUFR with all Meta data.

ACTION: NWS/CIO

NWS report that there is no update at this time (Nov 2012).

26 May 2014:  U.S. has not moved forward with migrating to the buoy data to BUFR.   Fred will ping TOC on their status of the migration to BUFR efforts.

N.4_10 Ground-based GPS – NWS/CIO to contact NOAA/ESRL on format of data and provide most optimal access for availability.

ACTION: NWS/CIO

Met Office report that work is ongoing at UCAR to put whole US network into BUFR but BUFR is still not WMO compliant (Nov 2012).

26 May 2014:  Same status as N4.9

N.1.1.2 – NWS to clarify requirement of the ATOVS level 0 data.

ACTION:  NWS/NCEP

26 May 2014:  EMC no longer has this requirement.  Action Item can be closed.

E.3.9 – NWS/CIO & EUMETSAT investigate the timeliness of this space weather data.  [Previously numbered N.1.2.9]

ACTION: NWS/CIO and EUMETSAT

26 May 2014:  Which space weather data? Needs further investigation to understand this action.

E.1.4 GPS RO – NCEP (Jim Yoe) will investigate the availability of SAC-D/ROSA data after launch.  [Previously numbered N.1.4]

ACTION: NWS/NCEP

26 May 2014:  Update from NOAA.   No one in NOAA (NCEP, NESDIS, OAR) has had access to the SAC-D ROSA GPSRO data yet.  NESDID does not have the resources to process this data.   EUMETSAT was looking at the data but there were some issues and everything was moving very slowly.  On the DDS, NESDIS makes GPSRO sounder data available from C/NOFS and SAC-C satellites.  The data are also available on the GTS.  Data are in BUFR, level 1b.

E.1.8 SARAL – NCEP will need to make a request to NESDIS to receive this data.  [Previously numbered N.1.8]

ACTION: NWS/NCEP

26 May 2014:  Updated from NESDIS.  SARAL was launched in 2013.  The STAR Altimetry Lab (8x5 support, best effort), http://www.star.nesdis.noaa.gov/sod/lsa/, supplies NCEP SARAL/AltiKa wind and wave data.  The Sea Surface Height Anomalies used to compute Ocean Heat Content can be accessed from the NESDIS/OSPO DDS with a user subscription.  These data cover the North Atlantic and North Pacific.

G.1.0 2011- Action:  All Centers make catalogue of satellite products by providing links to all data providers’ products pages.  MSC/Gilles will coordinate with ESA.  Sentinel series requirements for example.  Primary POC: NWS/CIO

ACTION:  NWS/CIO, MSC, ALL Centers

Action is on satellite product providers.

WMO have done a lot but not on a product-by-product basis since this would duplicate WIS!

Intention is to collect links to providers’ product pages so that users have a single reference point from which they can navigate to all products.

26 May 2014:  Updated from NWS/CIO

Web sites:

WMO Data Access and Software Tools:

http://www.wmo.int/pages/prog/sat/accessandtools_en.php

WMO Observing Systems Capability Analysis and Review Tool (OSCAR) Space-based home page:

http://www.wmo-sat.info/oscar/spacecapabilities

WMO OSCAR List of All Satellite Programmes:

http://www.wmo-sat.info/oscar/satelliteprogrammes

Is more needed?  Will update further if groups want.  This has been added to a Resources block at the end of this document.

26 May 2014:  NESDIS is also working on a compilation of products available from the DDS

Actions from NAEDEX-24, October 2012.

N.1.7  WMO to ask IROWG co-chairs to investigate real time access to ROSA on SAC-D, Oceansat-2 and GPSROS on Megha Tropique and IGOR on Tandem-X.

ACTION:WMO

N.1.7  NESDIS/NWS to investigate improving the timeliness of C-NOFS data.

ACTION:NESDIS

26 May 2014: Update from NESDIS - NESDIS believes updates to its networks and data distribution systems have improved the timeliness of CNOF/S data.  NWS/NCEP/EMC currently uses CNOF/S GPSRO data for its operations

N.1.9  Clarify what NPP data will be available on RARS.

ACTION:WMO

N.3.1 NESDIS to update group when hourly GOES AMVs will become operational.

ACTION:NESDIS

26 May 2014: Update from NESDIS: GOES Hourly Winds in BUFR became operational on the GTS on May 6, 2014.  Same WMO Headers are being used as previous three hourly winds.

N.4.2 Met Office to use FSO to show impacts for US and new Canadian profilers.

ACTION: Met Office

N.4.7 All Centres to investigate putting soil temperature and moisture observations on the GTS.

ACTION: All Centres

26 May 2014: Update from NESDIS:  NESDIS has a soil moisture product available on the DDS in NetCDF4 and GRIB2 formats, but not on the GTS.

N.4.10  Met Office to follow up BUFR format issues of US ground based GPS with NOAA/ESRL.

Met Office provided software to NOAA to do the BUFR encoding correctly. NOAA doesn’t have resources until FY 2013 to implement.

ACTION: Met Office/NOAA-ESRL

N.1.7  EUMETSAT to continue to investigate real time access to AMSR-2 data.  [Previously numbered N.5.7]

ACTION: EUMETSAT

A.1.4  EUMETSAT to continue to investigate access to HY-2 data.   [Previously numbered N.5.9]

ACTION: EUMETSAT

E.3.6   To investigate if N. Sea oil rig observations are available.   [Previously numbered N.3.2.6]

ACTION: Met Office

NAEDEX_2012_NA_3.4.2   To monitor AMDAR panel discussions.

ACTION: NWS

26 May 2014:  Update from NWS/CIO – Fred will prepare a report out from the recent AMDAR related meetings.

G.1.0 2012 ECMWF to include link to WMO OSCAR site in requirements document.  [Previously unnumbered 2012]

ACTION: ECMWF

26 May 2014:  Update from NWS/CIO – Fred added this to a Resources block at the end of this document.  Fred is not sure this should be in the new requirements spreadsheet.  What does the group think? Fred will update as needed.

A.2.3 COMS - KMA to clarify access to COMS AMVs and CSRs.  [Previously unnumbered 2012 General]

ACTION: KMA

G 2.0 2012 Issue guidelines for research satellites to provide NRT data on best effort basis.  [Previously unnumbered 2012]

ACTION: WMO&FB

26 May 2014:  Updated from NWS/CIO - A guideline has been issued.  Fred does not have the link but he or Jerome will follow up.

NAEDEX_2012_GENERAL  Continue to pursue access to Electro-L2 data.  [Previously unnumbered 2012 General]

ACTION: EUMETSAT

26 May 2014:  Update from NWS/CIO – This should be added to requirements spreadsheet in European section and action re-numbered appropriately.

Remaining Open Actions from APSDEU-12, October 2012

Action 2010-10-05: The Bureau to consider the generation of polar AMVs from MODIS/VIIRS and distribution to the international community in near real time.

Lead:  BOM

The Bureau has agreed to do this and has been added to the project plan; however, resources are constrained.  Timing cannot be estimated at this time – Target:  mid-2012.   In progress.

October update: This work is still planned but hasn’t been done yet.

23 October 2012:  Opened

Action 2010-10-13: Draft a process for inter-meeting handover including tracking actions and preparing table of requirements

Lead: BOM, NOAA/NCEP, EC, NOAA/NWS

POCs will have a separate discussion on how best to move forward.

STILL OPEN AT THIS MEETING (23-10-2012).

26 May 2014:  Recommendation is to close this item.   Documents have been consolidated.

Action 2011-11-02:  In reference to global FY3 microwave sounding data – Explore getting the data accessible to North America.  Simon Elliott to raise with the GEONETCAST implementation group.

Lead: EUMETSAT

October 2012 update: This was done but prior to new agreement between CMA and EUMETSAT. This includes FY3C and is not instrument specific. EUMETSAT haven’t progressed in terms of getting the data and distributing it. It will be discussed at CGMS.

26 May 2014:

Action 2011-11-03:  Formalizing the delivery of global IASI data currently received by the Bureau and KMA from UKMET Office.

Lead: BOM, UKMET and EUMETSAT

October 2012 update: This is about getting data from EUMETSAT rather than Met Office. EUMETSAT could arrange for ABoM and KMA to receive the data via CMACast. KMA and ABoM need to request this from CMA. CMA will then request data on Geonetcast.

26 May 2014:

Action 2011-11-04:  1.2.1 AMSU-A1/A2 – Bureau to investigate accessing Metop/AMSU data directly from GTS or CMACAST.

Lead: BUREAU

23 October 2014: Open

26 May 2014:

Action 2011-11-05: 2.1. METEOSAT – CMA will examine the possibility of distributing hourly data via CMACAST.

Lead: CMA

Some Meteosat data is on CMACAST. But Meteosat data is not yet in the GISC catalogue.

23 October 2014: Open

26 May 2014:

Action: General 2.x – All Centers need to provide an operational exchange of radar data.  APSDEU/NAEDEX members will investigate the current availability and the possibility in providing data via GTS. Requirements of the data need to be communicated across organizations.

Lead: All APSDEU/NAEDEX Members

October 2012 update: CBS meeting next year to agree data format and exchange mechanisms.

23 October 2012:  Open

26 May 2014:

Action General 4.x – All Centers to investigate the planning to migrate away from providing data via FTP due to security risks.

Lead: NWS/CIO

23 October 2012: Ongoing activity. The wording on this action ought to be more specific regarding ftp, sftp and ftps.

26 May 2014:  NESDIS Update: The Data Distribution System (DDS) uses FTP for pull users and FTP or FTPS for push users.  

NPOESS Data Exploitation (NDE) system uses FTPS for both push or pull.

Product Distribution and Access (PDA) system will allow FTPS or SFTP.  Users who use SFTP will be given a lower overall data volume than FTPS method of transmission.

All NESDIS data distribution systems are effectively protected.

Action General 5.x – All Centers to provide previous documentation from previous APSDEU/ NAEDEX Meetings and provide them to NWS – Fred Branski who will centrally compile them into one location.

Lead: NWS/CIO

October 2012 update: This documentation seems to be scattered in various personal archives.

23 October 2012: Open

26 May 2014:  Recommend to close:  Documentation can be found at:  http://www.nws.noaa.gov/data_exchange_mtgs/

Action General 6.x – All Centers to ensure registration of their HRPT stations for protection from frequency allocation in the 1695-1710 MHz band. Also consider registration of their X-band reception stations.

Lead:

23 October 2012: Ongoing progress.

26 May 2014: Open.   Fred will follow up with Jerome.

Action General 7.x – Creating Joint APSDEU/NAEDEX Documents

1) 	Propose a document structure and numbering scheme to merge the Asia/Pacific, North America, and Europe Requirement Documentation – Due by 30 September 2011 for 30-day Review by Members.

2) 	Leads will revise based on feedback and put together a merged requirement spreadsheet/document as well as a merged action item document – Due by 15 December 2011 followed by 30-day Review

3) 	Finalized Documents due by 28 February 2012

Lead: NWS/Fred, ECMWF/Erik and Bureau/Anthony

26 May 2014:  Close?

APSDEU_2012_GENERAL  Only 21 out of 90 Chinese radiosonde stations report significant levels. CMA to investigate for all stations to report significant levels

ACTION: CMA

26 May 2014:

APSDEU_2012_GENERAL  Investigate where on the GTS circuits the METOP datasets are getting blocked for the Asian region

ACTION: CMA, KMA, JMA, BoM, EUMETSAT, Met Office

26 May 2014:

APSDEU_2012_GENERAL  Investigate getting hourly Meteosat-IODC data on CMACAST.

ACTION: CMA, EUMETSAT

26 May 2014:

Points of Contact for information

I.1 POC at Met Office

Roger Saunders

VAD winds: Myles Turp (Myles.Turp@metoffice.gov.uk)

Further information can be found at: http://www.metoffice.gov.uk/research/interproj/cwinde/wradar/index.html

http://www.metoffice.gov.uk/research/interproj/cwinde/index.html

ATOVS: Nigel Atkinson

TELECOMS: Chris Little

I.2 POC at NOAA/NESDIS

NESDIS Office of Satellite and Product Operations:  John Paquette, Vince Tabor

NOAA-NESDIS Office of International and Interagency Affairs: Derek Hanson

I.3 POC at NOAA/NWS/NCEP

Michelle Mainelli 	(Michelle.m.mainelli@noaa.gov )

Sea-ice analysis: Robert Grumbine

SST analysis: Hendrik Tolman

MDCRS: Bradley Ballish

I.4 POC at ECMWF

Erik Andersson,

Satellite data: STEPHEN ENGLISH       Gridded products: Dragan Jokic

Observation data formats: Ioannis Mallas

I.5 POC at NOAA/NWS IA

Fred Branski   fred.branski@noaa.gov

I.6 POC at NOAA/NWS OPS

TBD

I.7 POC at EUMETSAT

Kenneth Holmlund,

Simon Elliott

I.8 POC at MSC

Simon Pellerin  simon.pellerin@ec.gc.ca

Gridded outputs and formats: Yves Pelletier

I.9 POC at Meteo France

Jean-Francois Mahfouf

Herve Roquet

I.10 POC at WMO

Jerome Lafeuille

Add Stephan Bojinski.

I.11 POC at DWD

Alexander Cress

Robin Faulwetter

Resources:

WMO Data Access and Software Tools:

http://www.wmo.int/pages/prog/sat/accessandtools_en.php

WMO Observing Systems Capability Analysis and Review Tool (OSCAR) Space-based home page:

http://www.wmo-sat.info/oscar/spacecapabilities

WMO OSCAR List of All Satellite Programmes:

http://www.wmo-sat.info/oscar/satelliteprogrammes