ASIA-PACIFIC RARS DEVELOPMENTS 
(Regional ATOVS Retransmission System)

Some notes from WMO RARS and IGDDS Implementation Group meetings 3-6 July 2007

- (WMO RARS) ‘AP-RARS Coordinator to approach relevant HRPT operators with the objective of expanding coverage in the Central and South Pacific’

- (WMO RARS) Suggested RARS filename change (Z->W?) (BoM has changed station IDs to lower case, and ‘CPT’ to ‘mel’); Implement metadata standards(?)

- (WMO IGDDS) JMA, BoM and KMA to express their requirements for proposed additions to the FengYunCast dissemination schedule.  To discuss at APSDEU-8 to obtain a consolidated regional proposal for CMA.

- Importance of installing the latest version of the AAPP software was emphasised.

Selected notes from APSDEU-7

- RARS has increased ATOVS real time data access and use in N Hem with major positive NWP impact

- Redundancy of RARS data an issue, however at present, data timeliness is the most important issue

- NOAA to look into RARS data from Honolulu

- metop processing – ATOVS and ASCAT

Key RARS developments

- AP-RARS now effectively operational

- Now receiving ATOVS data from Siyowa (Japan, Antarctica)

- March 2007 - Singapore data successfully received in Melbourne

- April 2007 – Singapore data switched through to JMA Tokyo via GTS

- Hong Kong and New Zealand have successfully produced BUFR encoded level-1c files suitable for RARS.  New Zealand data sent by FTP to The Bureau, then onto GTS.

- test data sent from Korea

- NWP SAF provides QC for RARS data

- Davis ATOVS data planned by March 2008 subject to bandwidth

- Fiji ATOVS data planned for mid 2008

Pacific data gap

- high priority to fill gap

- important stations:

  - Fiji (Australia to complete approx mid 2008)

  - Hawaii

  - Guam

  - Tahiti

JMA RARS report

- positive impact or AP-RARS data on NWP

- JMA has been exchanging ATOVS data via the Global Telecommunication System (GTS) with Australia, China, Republic of Korea and Singapore for the Asia-Pacific RARS (A-P RARS).  JMA has been providing ATOVS data received at two stations, Kiyose in Japan and Syowa Station in Antarctica.

- JMA started using RARS data in its operational global data assimilation in February 2007.  RARS data has positive impact on JMA’s NWP analysis and forecast.

- JMA is going to receive and provide MetOp/ATOVS data for A-P RARS in addition to NOAA/ATOVS data.

- For supporting users, JMA will open a dedicated website to provide operational information about ATOVS data received at Kiyose and Syowa Station.

- As of August 2007, ATOVS data from nine stations are available at JMA.

KMA RARS report

Current status

Exchange of ATOVS BUFR data between KMA and JMA

- ATOVS AAPP L1C (HIRS, AMSU-A, AMSU-B, MHS)

-  Telecommunication : GTS between Seoul and Tokyo at a speed of 16kbps

-  Data from Seoul to Tokyo : 1 HRPT station (Seoul)

-  Data from Tokyo to Seoul : 4 HRPT station (1 Japan, 3 China)

Speeding up the production of ATOVS BUFR data by revising the data processing procedure è less than 25 minutes including receiving time

ATOVS data are currently used for Numerical Weather Prediction model as well as Weather Analysis.

SATEM (satellite temperature and humidity sounding) data achieved via GTS are used operationally for Global Spectral Model of Numerical Weather Prediction also.

Exchanged ATOVS data would be used for regional NWP model to improve weather forecast

Future plans

Department of Satellite in KMA will be moved to Korea Meteorological Satellite Center(KMSC), 70km South-east of Seoul by June 2008

A MetOp  receiving station will be setup at KMSC by the end of  2007

-  MetOp ATOVS Level 1c data will be produced by AAPP v6.4 in December 2007

Upgrade of current MESDAS-2 (including NOAA HRPT receiving system) in 2008.

Proposals from KMA

Producing ATOVS data User’s guide for end users such as numerical modelers

Developing Advance dissemination method for RARS data

-  A-P HRPT data loads too much burden on the KMA-JMA GTS network

- ?Internet FTP, ?Fengyuncast

Sharing  Fengyuncast dissemination plan

- Dissemination of AVHRR, MTSAT HRIT, FY-3A, Terra/Aqua, EARS data

CMA

Ongoing provision of RARS data from 3 stations.

A few discussion points & plans

- pacific data gap: Fiji, Hawaii, Guam, other sites

- invite India to be involved in AP-RARS?  (Fill data gap? Already run AAPP.)

- formalise testing process for RARS data? (eg new sites, installation of new versions of bufr, AAPP etc.)  Avoid sending bad data for NWP assimilation.

- BoM to set up AP-RARS website 2007/8