Proposed Action Item tracking format:

Action Item legend:

X.N.n.n…  Where X is the appropriate action item category from below; and N is an assigned number based either on the data type, generation system or appropriate identification mechanism; and n.n… are sub-levels as required to identity any needed further break down. For actions related to exchange requirements, N.n.n… matches the requirement table entry.

X	Action item category:

A  Actions related to Asia Pacific requirements

E  Actions related to European requirements

N  Actions related to North American requirements

M  Miscellaneous actions

P  Points for information

N	From exchange requirements table

- POLAR SATELLITES: ORBIT-BY-ORBIT DATA/PRODUCTS

- GEOSTATIONARY SATELLITES: DATA/PRODUCTS

- NON-SATELLITE OBSERVATIONS

- FORECAST AND ANALYSIS FIELDS

Action Item tracking notes:

Items are kept in the list until closed and confirmed at the next meeting and then for 1 year (next meeting following closure confirmation.

Date end of each entry, comment and closure.

The agencies referred to in this document together with the abbreviations used are:

BOM: Bureau of Meteorology (Australia)

CIS: Canadian Ice Center

CMA: Chinese Meteorological Administration

DMI: Danish Meteorological Institute

DNMI: Norwegian Meteorological Institute

DWD: German Weather Service

KNMI: Royal Netherlands Meteorological Institute

ECMWF: European Centre for Medium Range Weather Forecasts

EUMETSAT: European Organisation for the Exploitation of Meteorological Satellites

JMA: Japanese Meteorological Administration

KMA: Korean Meteorological Administration

METEO-FRANCE: Météo-France

METO: Met Office (U.K.)

MSC: Meteorological Service of Canada

NESDIS:  National Environmental Satellite Data Information Service (U.S -NOAA)

NOAA: National Oceanic and Atmospheric Administration (U.S.)

NWS:  National Weather Service (U.S -NOAA)

Consolidated list of actions from the Eighth

Asia-Pacific Satellite Data Exchange and Utilization (APSDEU-8) Group Meeting

1. INTRODUCTION

The purpose of this document is to present a consolidated list of actions from the 8th APSDEU group meeting that took place in Montréal, Québec, 10-12 October 2007.

The actions are numbered yyyy-n-x where yyyy stands for the year and n the number of the APSDEU meeting when the action was raised.  The actions are then numbered (x) consecutively from 1.

2. LIST OF ACTIONS

New actions and actions that remained opened after APSDEU-8 review are highlighted in yellow.

Status comments from NESDIS are added in green and comments from JMA are added in red.

[1/27/09 New NOAA updates are in purple and bracketed.]

Action 2006-7-1:  David Griersmith agreed to email to APSDEU Members information on the GPS water vapour processing and options for exchange on the GTS including levels of processing e.g. zenith wet delay.

Lead: BoM

Status:  Closed.  This item should be incorporated in the requirements table.

Action 2007-8-1: All members to report to this group on the availability of surface GPS data.

Lead: All members

*********

Comment from JMA on 2008/01/11:  There are many sites for GPS-IPW measurements in Japan. The measurements and data processing are operated by Geographical Survey Institute in Japan.  As the organization is different institute from JMA, it is difficult to distribute them now.

*********

Action 2006-7-2:  Dr Griersmith will send to APSDEU Members a table which will be filled out by each Member with their respective requirements for satellite and related data.  Members will then send the table back to Dr Griersmith for consolidation.  The Table is based on that used by the North America/Europe Data Exchange (“NAEDEX”) community and includes data types and priorities for access.  Dr Griersmith will then send a consolidated single table of requirements to Ms Barbara Banks (NOAA) and Mr Fred Branski (NWS).

Lead: BoM and All

Status:  Closed.

Action 2006-7-3:  APSDEU Members will review their potential ACARS data requirements and if necessary contact Mr Nakazono (anakazono@met.kishou.go.jp) of JMA in the first instance, for access to data available by Tokyo RTH, preferably in BUFR format.

Lead: All

Status:  Closed.  JMA is distributing the data on GTS.

Action 2006-7-4:  The Asia-Pacific RARS Coordinator (Dr Griersmith) to provide all contributing  RARS countries, plus WMO and EUMETSAT, with a draft project plan including details of the evolving Asia-Pacific HRPT network and Asia-Pacific country RARS Focal Points, by end November 2006.

Lead: A-P RARS Coordinator

Status: Closed. This action was completed by the presentation of Dr Weymouth at APSDEU-8.

## Action 2006-7-5: AP-RARS Coordinator (Dr Griersmith) to maintain and circulate a table of focal point and RARS countries to send back updates (e.g. to confirm contact details or make corrections when staff responsibilities change).  Countries may be asked to provide an additional communications contact person.

Lead: A-P RARS Coordinator and All

Status: Closed.  Information is on the WMO RARS website.

Action 2006-7-6:  The AP-RARS Coordinator Dr Griersmith will contact HRPT station operators by end of October 2006, to seek provision of their real time ATOVS data as further contributions to the AP-RARS. Likely stations include Singapore, Honolulu, Manila, New Zealand and Fiji.

Lead: AP-RARS Coordinator

Status: Closed.

Action 2006-7-7:  The AP-RARS Coordinator to specifically contact Bill Ward to seek clarification over the data processing flow and data availability for Honolulu HRPT data with a view to achieving the optimum configuration to inject those data into the AP-RARS.  It was noted that the latest version AAPP was required with data in L1c BUFR, conforming to the GTS file naming standard.

Lead: AP-RARS Coordinator & NOAA

Status:  Opened.  This will be discussed further at the Pacific Communication workshop in November 2007, to be held at BoM.

[1/9/09: NOAA/NWS-Fred Branski will follow up with Ed Young.  Fred also suggests that this Action Item be combined with Action 2006-7-8.]

Action 2006-7-8:  The AP-RARS Coordinator to investigate appropriate mechanisms to seek potential access to USA Air Force HRPT stations in Hickham, Guam and Kwajalein, Marshall Islands.

Lead: AP-RARS Coordinator & NOAA-NWS

Status:  Opened.  The status was unsure of at the time of meeting. This will be discussed further at the Pacific Communication workshop in November 2007, to be held at BoM.

[1/9/09: NOAA/NWS-Fred Branski will follow up with Ed Young.  Fred also suggests that this Action Item be combined with Action 2006-7-7.]

Action 2006-7-9: The AP-RARS Coordinator to inform Japan, China and Korea (and other relevant countries) of the status of testing for the implementation of new HRPT stations in the region.

Lead: AP-RARS Coordinator

Status:  Closed.

Action 2006-7-10:  HRPT station operators in the Asia-Pacific region to investigate (a) direct reception of ASCAT data from Metop-2, (b) processing of those data using KNMI software.

Lead: AP Region HRPT station operators

Status: Closed.  Local processing of ASCAT data is impossible using the KNMI software alone.  Future investigation is needed.  EUMETSAT is going to provide level 0 processing so that KNMI ASCAT processing software can be used locally.

JMA report: HRPT stations can receive local ASCAT data but KNMI software is unable to convert level 0 to level1.

Action 2007-8-2: NOAA to contact EUMETSAT to get clarification on their plans for local ASCAT data processing and distribution.

Lead : NOAA-NESDIS

*********

NESDIS update 2007/12/18:  Gene Legg contacted EUMETSAT.  Unfortunately direct broadcast is not currently functional on MetOp.  EUMETSAT however is still willing to provide the data.  NOAA will refer this back to the APSDEU group as to how they would like to proceed next.

*********

[1/9/09 NOAA/NESDIS-John Paquette:  Upon further review of this action item, NESDIS believes as originally noted, to defer the query to EUMETSAT (i.e., their plans for distribution of ASCAT winds to the user community).  Since EUMETSAT (Dr. Kenneth Holmlund) will be attending the meeting, this will be an opportune forum to broach the topic for discussion.  Please disregard previous update on this action item.]

Action 2006-7-11: The AP-RARS Coordinator to inform HRPT station operators of release dates for each new AAPP version.

Lead: AP-RARS Coordinator

Status: Closed.  AAPP mailing list from NWP-SAF is being used to provide information to all the users.

Action 2006-7-12:  Asia-Pacific Region HRPT station operators and data processing nodes to coordinate and upgrade to the latest version of AAPP as soon as practicable (e.g. Version 6 to coincide with Metop-2 launch around October 2006)

Lead: AP Region HRPT station operators and Data Processing Nodes

Status:  Closed. Not all Asia-Pacific Region HRPT station operators have reported using the latest version at this time but they indicated the intention to upgrade as soon as possible.

Action 2007-8-3: Asia-Pacific Region HRPT station operators to report to the AP-RARS coordinator about their status and plans on upgrade to current version of AAPP.  The current provision in the RARS operator standards is to update within 3 months from release date.

Action 2006-7-13:  AP-RARS countries to refine and agree on improvements to the file naming convention noting the requirement for consistency with EUMETSAT.  The AP-RARS Coordinator will facilitate this activity.   The convention is overall:

Z_RARS_C_cccc_yyyyMMddhhmmss_Rrrr_(AAPP filename)_bufr.bin

The AP-RARS Coordinator to contact other countries as soon as possible on the following three issues to achieve standardisation:

(a) confirm that hhmmss refers to the time of creation of the BUFR file (?)

yes.  The time of the first scan line is present in the AAPP file name.

(b) confirm that rrr is lower case for the station identifier

yes.

(c) implement AAPP output run-naming convention as the standard

Lead: AP-RARS countries

Status: Closed.  The WMO RARS-IG1 document on recommendation on file name convention will be re-circulated.  Issues a), b) and c) were addressed by the RARS-IG.

Action 2006-7-14: The Asia-Pacific RARS Coordinator to make further contact with European colleagues (e.g. UKMO, WMO and Eumetsat) to ensure consistency across regions via a single consolidated global ATOVS file naming convention for data on the GTS.

Lead: AP-RARS Coordinator

Status: Closed.  This is addressed by the WMO RARS-IG.

Action 2006-7-15:  In close coordination with WMO and Eumetsat, the Asia-Pacific RARS Coordinator will provide information to the Asia-Pacific community (AP-RARS and APSDEU countries) on the latest documentation for Standards such as file naming conventions, data compression standards, protocols for intra and inter-regional exchange.

Lead: AP-RARS Coordinator

Status: Closed.

Action 2007-8-4: The Asia-Pacific RARS Coordinator to search for a document on the term of reference for the AP-RARS coordinator.  If not available, provide a draft of the term of reference and report to the group in time for mid-term review.

Lead: AP-RARS Coordinator

Action 2007-8-5: The AP-RARS coordinator and NOAA-TOC (POC: Fred Branski) to provide guidance and answer outstanding questions on standards such as file naming conventions, data compression standards, protocols for intra and inter-regional exchange.

Lead: AP-RARS Coordinator and NOAA-TOC

[1/9/09 NOAA/NWS-Fred Branski plans to send this information shortly.]

## Action 2006-7-16:  The Asia-Pacific RARS Coordinator to contact EUMETSAT concerning quality issues and then circulate further information on EUMETSAT quality software and its applicability and availability for the AP-RARS.

Lead: AP-RARS Coordinator

Status: first part of the action is closed. Eumetsat NWP-SAF has agreed to perform data quality monitoring of the RARS data and maintain a monitoring web site. Second part of action is ongoing.  For sake of clarity, action 2007-7-16 is closed and taken over by a new action:

## Action 2007-8-6:  The Asia-Pacific RARS Coordinator to circulate further information on EUMETSAT quality software and its applicability and availability for the AP-RARS.

Lead: AP-RARS Coordinator

## Action 2006-7-17:  The Asia-Pacific RARS Coordinator to contact WMO/EUMETSAT with list of proposed three letter unique station identifiers to seek ratification.  Coordinator to thereafter propose identifiers for each new HRPT station as it is added to the baseline network.

Lead: AP-RARS Coordinator

Status: Closed.

Action 2006-7-18:  NWS Fred Branski to coordinate with Mr Saito (JMA) re Tokyo RTH and Mr Gilles Verner for Canada MSC, for purposes of the exchange of both European and Asia-Pacific ATOVS data.

Lead: NOAA/NWS, JMA and MSC

Status:  Closed.

Action 2006-7-19: The Asia-Pacific RARS Coordinator to establish a data base of all HRPT stations in the AP-RARS baseline network in coordination with ITSC/WMO.  To achieve this, each station operator to provide the Coordinator with a Status Report by end of October 2006, using the format (based on a report from KMA) to be distributed by the Coordinator.

Lead: AP-RARS Coordinator

Status: Closed.

Recommendation 2006-7-2: The meeting expressed its great appreciation that China had agreed to lead the progress on an ADM trial specifically involving C-band satellite broadcast over the Asia-Pacific region (called "FengyunCast").  Dr Griersmith said that he envisaged that Australia would write to China expressing its appreciation and support and would offer to assist in a prototype or test system, for example via provision of real time data and operation of a ground user reception station.  APSDEU-7 countries were invited to email Dr Griersmith for information on FengyunCast that was provided at the recent 3rd RARS/IGDDS meeting.

Overall the meeting would welcome information from China on the development and proposed implementation of FengyunCast.

Action 2007-8-7:  To review and provide input to CMA and the AP-RARS coordinator on FengyunCast broadcast schedule and products.  CMA to evaluate the responses. Note : This is a parallel action with actions IGDDS-IG-1.9,-1.10,-1.11 of the WMO IGDDS-IG.

Lead: All members

*********

NESDIS update 2007/12/18:  George Serafino contacted Fan Jinlong.  This is the response he received:  “FENGYUNCast has provided operational services to Chinese domestic users since July, 2004, and to international users since early 2007.  FENGYUNCast broadcasts 1B data from FY-1D, NOAA16, NOAA17, NOAA18, EOS MODIS, FY-2C and FY-2D.  Regarding the broadcast schedule, for geostationary data FY-2C and FY-2D, FENGYUNCast broadcasts the data at each hour and half hour with a small delay.  For polar orbiting data, FENGYUNCast broadcasts the data immediately after each ground station received, preprocessed and transmit the data to uplink station so its schedule is up to the satellite pass time.”

*********

[1/9/09 NOAA believes this item is closed, pending any further feedback from other APSDEU participants.]

## Action 2006-7-20:  NWP Centres and NMHSs are encouraged to provide information on an ongoing basis to WMO, and AP-RARS countries on data use (especially NWP impacts) and quality of AP-RARS data.

Lead: NWP centers, NMHSs

Status: Closed.  JMA provided information on NWP impact as part of their presentation.

Action 2007-8-8: Search for a document on terms of reference for the APSDEU group and report to the group. Action 2006-7-20 should be reflected as part of the terms of reference of the APSDEU group.

Lead: NOAA-TOC

[1/9/09 NOAA/NWS-Fred Branski will provide this document shortly.]

## Action 2006-7-21:  KMA/KARI to continue ongoing provision of information on COMS applications and product availability, to the APSDEU community.

Lead: KMA/KARI

Status: Closed. The status report should be reflected as part of the terms of reference of the APSDEU group.

## Action 2006-7-22:  The APSDEU-8 host country coordinator/focal point to liaise with APSDEU member countries with the aim of strong encouragement for appropriate other countries to attend APSDEU-8 that were unable to attend APSDEU-7 or have not been present in the past.

Lead: APSDEU-8 coordinator

Status: Closed.

Action 2007-8-9: The AP-RARS coordinator to liaise with AP countries (in particular New Zealand, India, Fiji and Singapore) to encourage their participation in the APSDEU.

Lead: AP_RARS coordinator

Action 2007-8-10: EC to distribute the APSDEU-8 CD and NAEDEX-20 to APSDEU members, who could not attend the meeting, and to potential participating countries (in particular New Zealand, India, Fiji and Singapore). EC to distribute the APSDEU-8 CD to the NAEDEX members.

Lead: EC

## Action 2006-7-23:  WMO Observer to be invited by APSDEU-8 host country coordinator to attend that meeting.

Lead: APSDEU-8 coordinator

Status: Closed. This action should be reflected in the terms of reference of the APSDEU group.

## Action 2006-7-24:  NOAA/NESDIS to distribute NAEDEX CDs to the APSDEU community and also APSDEU CDs to the NAEDEX community.

Lead: NOAA/NESDIS

Status: Opened.  Anybody who has not received the NAEDEX-19 CDs will inform NOAA/NESDIS who will send it.

*********

NESDIS input 2007/10/31: A request for CDs from past conferences was received from Dr. Weymouth.  Margarida Yuan sent out the CDs.

*********

[1/9/09 NESDIS will report this item is closed.]

Action 2006-7-25: NOAA/NWS will update and make available new web pages for APSDEU by a target date of end of December 2006.  Mr Fred Branski will take the lead on this issue.

Lead: NOAA/NWS

Status: Opened.  NOAA/NWS still has the intention to pursue this action.

## [1/9/09 NOAA/NWS-Fred Branski will continue to pursue this action.]

## Action 2006-7-26:  Gene Legg to provide to APSDEU members with a list of EDRs (Environmental Data Records) from NPP and NPOESS and information on IPO (Integrated Program Office - for NPP and NPOESS) development of processing software for DB stations for NPP and NPOESS.

Lead: Gene Legg

Status: Closed.  John Overton of the IPO is contact point for NPOESS DB. (John.Overton@noaa.gov)

## Action 2006-7-27:  Marlin Perkins to provide information to JAXA on satellites carrying microwave radiometers and sounders which could complement the GPM program.

Lead: NOAA/NESDIS

Status: Opened.  JAXA and NESDIS to coordinate on microwave sensors available for GPM constellation.

*********

NESDIS update 2007/12/18: On 10/19/07, Tomomi Nio (JAXA) emailed a spreadsheet requesting this information.  NOAA provided the requested information on 11/7/07.

*********

[1/9/09 NOAA will report this item is closed.]

Recommendation 2006-7-3: Dr Shim from KMA expressed interest in accessing global geostationary radiances for NWP assimilation.  Clear sky radiance data for Meteosat are available on the GTS.  JMA may consider a similar distribution arrangement if there is a requirement from NWP centers.  Mr Kurino in the MSC, JMA may be contacted.  NOAA makes available radiance data and will investigate clear sky radiance data availability.

[1/9/09 NOAA/NWS-Fred Branski and NOAA/NESDIS-John Paquette will work jointly on this item.  They are requesting additional clarification from KMA and JMA regarding this request.

NOAA/NESDIS-John Paquette also provides the following information:

NOAA makes available clear sky radiance data from GOES-E and GOES-W on the GTS for international distribution and access.  They can be located on the GTS using:

Header Info
GOES East:  JUTX51 KNES 
GOES West: JUTX61 KNES 

Sample filenames
GOES East:   T_JUTX51_C_KNES_20090109143754_CSBT_GOES-E_N-Hem.bin
GOES West: T_JUTX61_C_KNES_20090109143804_CSBT_GOES-W_N-Hem.bin

Or as an alternative, the BUFR files can be accessed by a NESDIS server.  If this option for access is exercised, users go through a simple registration process with NESDIS.]

Action 2006-7-28:  APSDEU Member countries to investigate by end of October 2006 and advise other countries of their views on hosting APSDEU-8.

Status: Closed.

Action 2007-8-11:  Consider the proposed requirement table and action tracking format, and report back to AP-RARS coordinator and NOAA-TOC (Fred Branski) within 3 months. All members should provide inputs for the requirements table in time for the mid-term review.

Lead: all members

*********

Comments from JMA on 2008/01/11:  JMA agrees the suggested new action tracking format from 
NOAA/NWS.  JMA's data requirements and some comments were provided.

*********

[1/9/09 NOAA/NWS-Fred Branski is still working on this item.]

Action 2007-8-12: AP-RARS coordinator and NOAA-TOC to compile the inputs and provide results to the group in time for mid-term review.

Lead: AP-RARS coordinator and NOAA-TOC

[1/9/09 NOAA/NWS-Fred Branski is still working on this item.]

Action 2007-8-13: If action 2007-8-12 is approved, AP-RARS coordinator and NOAA-TOC to convert the actions of the APSDEU-8 meeting in the new format to report in 9 months.

Lead: AP-RARS coordinator and NOAA-TOC

[1/9/09 NOAA/NWS-Fred Branski is still working on this item.]

Action 2007-8-14: Conduct a mid-term review of the proceedings and actions.  This action should be included in the future charter of the APSDEU group.

Lead: All

[1/9/09 NOAA believes this item is OBE but should be carried over for the next meeting.]

Action 2007-8-15:  The AP-RARS coordinator to contact India to invite them to consider participating in the RARS network.

Lead: AP-RARS coordinator

Action 2007-8-16:  For all members to provide points of contact for operation and administrative activities.

Lead: All

[1/9/09 NOAA/NESDIS-Margarida Yuan and NOAA/NWS/NCEP-Brent Gordon have provided this information.]

Action 2007-8-17:  NOAA-NESDIS and AP-RARS coordinator to investigate the problems reported with AAPP with NOAA-18, in the context of local reception, and report to the group about their findings.

Lead: NOAA-NESDIS and AP-RARS coordinator

[1/9/09 NOAA/NWS-Fred Branski is investigating this.]

Action 2007-8-18:  NOAA-NESDIS to investigate the provision of NOAA-18 global ATOVS level 1b data on GTS to JMA.

Lead: NOAA-NESDIS and JMA

[1/27/09 NOAA/NESDIS-John Paquette:  We are currently coordinating with personnel at the Telecommunications Operations Center, National Weather Service Telecommunications Gateway (NWSTG), to determine if the NOAA-18 ATOVS 1b data are being routed to the GTS for further distribution to the international user community including JMA. 

We (NESDIS) provided an example of the NOAA-18 ATOVS WMO Header to the NWSTG for their personnel to check if it can be located in their data stream.  As soon as we receive a response from the NWSTG, we will provide an update to you.]

Action 2007-8-19:  NOAA to investigate the causes of delays in the delivery of global NOAA/ATOVS data to JMA via GTS compared to internet.

Lead: NOAA and JMA

[1/9/09 NOAA/NESDIS-John Paquette and Hanjun Ding:  NESDIS provides NOAA POES ATOVS level 1b data to the GTS within three hours of their observation time.  If delays are occurring beyond that standard time period, it could be a function of when the products leave the NWS Telecommunications Gateway (NWSTG) and relayed on the GTS.  We suggest the NWS Data Management team from the NWSTG investigates the GTS communication interface as a possible cause of the data delay issue.]

Action 2007-8-20:  NOAA to investigate the causes of the differences in SSMI data delivered to JMA via GTS compared to internet.

Lead: NOAA and JMA

[1/9/09 NOAA/NESDIS-Hanjun Ding reports:

NOAA/NESDIS receives SSM/I date through our Satellite Data Acquisition, Processing and Exchange (DAPE) Gateway from FNMOC. The SSM/I data is processed and pushed to the Data Distribution Server (DDS). The CLASS pulls the SSM/I data from DDS, and archives them and also sends them to GTS server in ftp://tgftp.nws.noaa.gov/SL.us008001/DF.of/DC.sfsat/DS.ssmis/. At the same time the DDS pushes the SSM/I data to the NWS ftp server in ftp://tgftp.nws.noaa.gov/SL.us008001/CS.knes. So GMA and other users should get identical files through GTS and internet (NWS ftp server).

Then why GMA observed the differences between GTS and Internet (Occurred in October 10, 2007)? It’s hard now to identify the exact causes, there could be many reasons. But after careful evaluations and discussions with quite a few parties involved in the data transitions, the most likely reason could be the original data from FNMOC. Then could FNMOC send same orbit data twice with different lat/lon?

FNMOC SSM/I processing system have two input data streams with 5 min apart, from the FNMOC station in Monterey, California (the primary) and from the AFWA one in Omaha, Nebraska (the backup). In normal mode only the output from the primary processing is pushed to NOAA. But when the orbit files from the backup are 10% larger or more than the primary one, to avoid any data loss the output from the secondary is also pushed to NOAA. So some times NOAA does receive two files for the same orbit from FNMOC.

There is an ephemeris table, which is updated daily, in FNMOC processing algorithm. There could be a possibility for the processing algorithms to use different ephemeris time to process the primary and the secondary data streams, which will cause some systematic lat/lon differences.

Then the two files arrives NOAA/DAPE and would be processed, and sent to NOAA/DDS at different time. The DDS pushes the SSM/I data immediately with any new data arrival to trigger the process to the NWS ftp server, while the CLASS pulls the SSM/I data every hour, then pushes them to GTS. So the users could have two different file for the same orbit, as GMA observed and reported.

Above it’s only a possibility and our opinion. It’s highly recommended to report any data abnormality in the future so that true causes can be determined and any error/bugs will be fixed.

Action 2007-8-21:  CMA and NOAA-NWS to investigate apparent missing rawinsonde significant levels in CMA raw data.

Lead: CMA and NOAA-NWS

[1/9/09 NOAA/NWS/NCEP-Brent Gordon will check with TOC.]

Action 2007-8-22:  In time for mid-term review, APSDEU countries to investigate and advise other countries of their views on hosting APSDEU-9 during fall 2008.

Lead: All

*********

Invitation received from JMA on 2008/01/11:  “JMA can host the next meeting in January or early February in 2009.”

*********

### Points for information

I.1 POC at Met Office for VAD winds is Myles Turp (Myles.Turp@metoffice.gov.uk)

Further information can be found at: http://www.metoffice.gov.uk/research/interproj/cwinde/wradar/index.html

http://www.metoffice.gov.uk/research/interproj/cwinde/index.html

Nigel Atkinson is POC for ATOVS.

I.2 POC at NESDIS

NESDIS Office of Satellite Data Processing and Distribution:

POCs for this Office are: Gene Legg, Barbara Banks, Reginald Lawrence (Level 1b and IT infrastructure).

Antonio Irving is the POC for OSDPD products and services.

Luisa Blanchfield is the POC for the NOAA-NESDIS Office of International and Interagency Affairs.

I.3 POC at NCEP

Robert Grumbine is POC for sea-ice analysis.

William Gemmill is the POC for SST analysis.

Bradley Ballish is the POC for MDCRS.

Brent Gordon is the POC for gridded products.

I.4 POC at ECMWF

Dragan Jokic is POC for gridded products.

Milan Dragosavac is POC for data formats.

I.5 POC at NOAA-TOC

POC is Fred Branski.

Updated 10 October 2007

Exchange Requirements Table for 8th APSDEU - October 2007

Exchange priority:

No entry = No requirement

1 = High priority, required for operations

2 = Medium priority to investigate possibility for future operational use

3 = Low priority required for research

4 = Required for backup

|  |  | BOM | CMA | JMA | KMA | EUMET-SAT | NOAA | MSC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POLAR SATELLITES ORBIT BY ORBIT |  |  |  |  |  |  |  |  |
| 1.1 | ENVISAT-1 |  |  |  |  |  |  | 1 |
| 1.1.1 | RADAR ALTIMETER 2 |  |  |  |  |  | 1 | 2 |
| 1.1.2 | ASAR |  |  |  |  |  | 2 | 1 (CIS) |
| 1.1.3 | MERIS |  |  |  |  |  | 2 | 3 |
| 1.1.4 | AATSR |  |  |  |  |  | 1 | 1 |
| 1.1.5 | GOMOS |  |  |  |  |  | 2 | 2 |
| 1.1.6 | MWR |  |  |  |  |  | 3 | - |
| 1.1.7 | DORIS |  |  |  |  |  | 3 | - |
| 1.1.8 | MIPAS |  |  |  |  |  | 2 | 2 |
| 1.1.9 | SCIAMACHY |  |  |  |  |  | 3 | 2 |
| 1.1.10 | LRR |  |  |  |  |  | - | - |
| 1.2 | METOP-2/A |  |  |  |  |  |  | 1 |
| 1.2.1 | AMSU-A |  |  |  |  |  | 1 | 1 |
| 1.2.2 | MHS |  |  |  |  |  | 1 | 1 |
| 1.2.3 | HIRS/4 |  |  |  |  |  | 1 | 1 |
| 1.2.4 | IASI |  |  |  |  |  | 1 | 1 |
| 1.2.5 | AVHRR/3 |  |  |  |  |  | 1 | 2 |
| 1.2.6 | GRAS |  |  |  |  |  | 1 | 1 |
| 1.2.7 | GOME-2 |  |  |  |  |  | 1 | 2 |
| 1.2.8 | ASCAT |  |  |  |  |  | 1 | 1 |
| 1.2.9 | A-DCS |  |  |  |  |  | ? | - |
| 1.2.10 | SEM-2 |  |  |  |  |  | 2 | - |
| 1.2.11 | SARP-3 |  |  |  |  |  | ? | - |
| 1.2.12 | SAAR |  |  |  |  |  | ? | - |
| 1.3 | EARS |  |  |  |  |  | 2 | 1 |
| GEOSTATIONARY SATELLITE PRODUCTS |  |  |  |  |  |  |  |  |
| 2.1 | METEOSAT |  |  |  |  |  |  |  |
| 2.1.1 | METEOSAT IMAGERY |  |  |  |  |  | 1 | 1 |
| 2.1.2 | METEOSAT WINDS (IR) |  |  |  |  |  | 1 | 1 |
| 2.1.3 | METEOSAT WINDS (VIS) |  |  |  |  |  | 1 | 1 |
| 2.1.4 | METEOSAT WINDS (Cloud-track WV) |  |  |  |  |  | 1 | 1 |
| 2.1.5 | METEOSAT WINDS (Clear Sky WV) |  |  |  |  |  | 1 | 1 |
| 2.1.6 | METEOSAT Clear Sky RADIANCES |  |  |  |  |  | 1 | 1 |
| 2.1.7 | METEOSAT (MSG) CLOUD ANALYSIS |  |  |  |  |  | 3 | 2 |
| 2.1.8 | METEOSAT (MSG) TROPOSPHERIC HUMIDITY |  |  |  |  |  | 4 | 2 |
| 2.1.9 | METEOSAT (MSG) TOTAL OZONE |  |  |  |  |  | 2 | 2 |
| NON-SATELLITE DATA |  |  |  |  |  |  |  |  |
| 3.1.1 | RAWIND-PIBAL |  |  |  |  |  | 1 | 1 |
| 3.1.2 | EUMETNET ASAP |  |  |  |  |  | 1 | 1 |
| 3.2.1 | SYNOP-METAR |  |  |  |  |  | 1 | 1 |
| 3.2.2 | EUMETNET-AWS |  |  |  |  |  | 2 | 2 |
| 3.2.3 | RAIN-SNOW, RIVER FLOW |  |  |  |  |  | 1 | 1 |
| 3.2.4 | SOIL MOISTURE-TT |  |  |  |  |  | 1 | 1 |
| 3.2.5 | SFC ENER/WATER FLUX |  |  |  |  |  | 2 | 2 |
| 3.2.6 | ADD’L SURFACE OBS |  |  |  |  |  | 1 | 1 |
| 3.3 | BUOY-SHIP |  |  |  |  |  | 1 | 1 |
| 3.4.1 | PIREP-AIREP |  |  |  |  |  | 1 | 1 |
| 3.4.2 | AMDAR |  |  |  |  |  | 1 | 1 |
| 3.4.3 | E-AMDAR |  |  |  |  |  | 1 | 1 |
| 3.4.4 | ADS |  |  |  |  |  | 1 | 1 |
| 3.5.1 | OPERA |  |  |  |  |  | 3 | - |
| 3.6.1 | LAKE TT/ICE |  |  |  |  |  | 1 | 1 |
| 3.7 | LIGHTNING |  |  |  |  |  | 1 | - |
| 3.8.1 | WIND PROFILER |  |  |  |  |  | 1 | 1 |
| 3.8.2 | RASS |  |  |  |  |  | 1 | 1 |
| 3.8.3 | VAD RADAR Winds |  |  |  |  |  | 1 | 2 |
| 3.9 | SOLAR OBS/FCST |  |  |  |  |  | 1 | - |
| 3.10 | GPS-IPW |  |  |  |  |  | 1 | 1 |
| 3.11 | GPS-RO |  |  |  |  |  | 1 | 1 |
| 3.12 | Ozone Soundings |  |  |  |  |  | 1 | 1 |
| FORECAST-ANALYSIS |  |  |  |  |  |  |  |  |
| 4.1.1 | ECMWF |  |  |  |  |  | 1 | 1 |
| 4.1.2 | UKMO |  |  |  |  |  | 1 | 1 |
| 4.1.3 | DWD |  |  |  |  |  | 1 | 2 |
| 4.1.4 | METEO-FRANCE |  |  |  |  |  | 1 | 2 |
| 4.2 | ECMWF-UKMO WAVE |  |  |  |  |  | 1 | 2 |
| 4.3 | COUPLED MODELS |  |  |  |  |  | 1 | 2 |
| 4.4 | ECMWF-EPS |  |  |  |  |  | 1 | 2 |
| 4.5 | TROP.CYCLONE TRACKS |  |  |  |  |  | 1 | 2 |
| 4.6 | SST, ICE |  |  |  |  |  | 2 | 2 |

- POLAR SATELLITES: ORBIT-BY-ORBIT DATA/PRODUCTS

1.1		ENVISAT-1

1.1.1		Radar Altimeter 2 (RA-2)

Status:		Launched 1 March 2002.  Sea Surface Height Anomaly (SSHA) product received in BUFR from NAVOCEANO and being tested. Wind/Wave product not yet being received (awaiting BUFR data from NAVOCEANO).

Comments:	Maps ocean topography, sea ice, polar ice sheets, and most land surfaces.  Also wind speed and significant wave height at sea.  Data to be used for assimilation into meteorological and oceanographic models.

Requirement: 	Yes, for real-time data, when available.

1.1.2		Advance Synthetic Aperture Radar (ASAR)

Status:		Launched 1 March 2002.  Not received.

Comments:	Identification of frontal features and estimation of wave spectra.

MSC: Data used for detection of ice features and used by Canadian Ice Services (local reception).

Requirement: 	Yes.

1.1.3		MEdium Resolution Imaging Spectrometer (MERIS) Instrument

Status:		Launched 1 March 2002.  Not received.

Comments:	Estimation of ocean optical properties.  Also, cloud top height, total water vapor column, and aerosol load over land.

Requirement:	Yes, when available.

1.1.4		Advance Along Track Scanning Radiometer (AATSR)

Status:	 	Launched 1 March 2002.  Not received.

Comments:	Sea surface temperature.  Data to be used for assimilation into oceanographic models and identification of frontal features.

MSC: Used in operational SST analyses, NRT data obtained from ftp site in Frascati.

Requirement:	Yes, for real-time data, when available.

1.1.5		Global Ozone Monitoring by Occultation of Stars (GOMOS)

Status:		Launched 1 March 2002.  Not received.

Comments:	Measurement of profiles of ozone, NO2, NO3, OClO, temperature, and water vapor.  Data to be used for climate modeling, ozone assimilation, model validation.

MSC: To be used in Ozone analyses, data to be obtained from ftp site in Frascati.

Requirement: 	Yes, when available.

1.1.6		MicroWave Radiometer (MWR)

Status:		Launched 1 March 2002.  Not received.

Comments:	Integrated atmospheric water vapor column and cloud liquid water content.  Also surface emissivity, soil moisture over land, and ice characterization.

Requirement:	No, but possibly useful for water vapor and cloud liquid water initialization.

    - Doppler Orbitography and Radiopositioning Integrated by Satellite (DORIS)

Status:		Launched 1 March 2002.  Not received.

Comments:	Monitor glaciers, landslides and volcanoes.  Improve the modeling of the Earth gravity field and of the ionosphere.  .

Requirement:	No current requirement.

    - Michelson Interferometer for Passive Atmospheric Sounding (MIPAS)

Status:		Launched 1 March 2002.  Not received.

Comments:	Simultaneous and global measurements of geophysical parameters in the middle atmosphere;          Stratospheric chemistry: O3, H2O, CH4, N2O, and HNO3; and Climatology: Temperature, CH4, N2O, O3 ; Study of chemical composition, dynamics, and radiation budget of the middle atmosphere; Monitoring of stratospheric O3 and CFC's.

MSC: Data to be used in future chemical data assimilation, data to be obtained from ftp site in Frascati. R&D use for now.

Requirement:	Yes at MSC.

    - SCanning Imaging Absorption SpectroMeter for Atmospheric CHartographY (SCIAMACHY)

Status:		Launched 1 March 2002.  Not received.

Comments:	Perform global measurements of trace gases in the troposphere and in the stratosphere.

MSC: Data to be used in future chemical data assimilation, data to be obtained from ftp site in Frascati. R&D use for now.

Requirement:	Yes at MSC.

    - Laser Retroreflector (LRR)

Status:		Launched 1 March 2002.  Not received.

Comments:	Passive device which is used as a reflector by ground-based SLR stations using high-power pulsed lasers.

Requirement:	No current requirement.

1.2		METOP-2/A

Status:		Launched 20 October 2006. A separate agreement with EUMETSAT is in place for the receipt of all European acquired data from all instruments.  METOP will become NOAA's morning mission.

Comments:	Radiances, temperatures of the land and ocean surface on a global basis, ozone monitoring, ocean wind flow.

MSC: Data will be assimilated operationally when available. Data required as soon as possible after launch

    - Advanced Microwave Sounding Units (AMSU-A1 and AMSU-A2) instrument

Status:		Level 1B data, received via ftp from NESDIS DDS UNIX server, are being tested with operational implementation expected in Fall 2007.

Comments:	Measures scene radiance in the microwave spectrum. The data from these instruments are used in conjunction with the High-resolution Infrared Sounder (HIRS) instrument to calculate the global atmospheric temperature and humidity profiles from the Earth's surface to the upper stratosphere. The data are also used to provide precipitation and surface measurements including snow cover, sea ice concentration and soil moisture.  Data to be used as input to and validation of numerical meteorological models.

Requirement:	Yes.  Availability of full spectral resolution data in addition to any ‘channel subset’ data  sets is required.

    - Microwave Humidity Sounder (MHS) instrument

Status:		Level 1B data, received via ftp from NESDIS DDS UNIX server, are being tested with operational implementation expected in Fall 2007.

Comments:	Acquires measurements at various altitudes of atmospheric humidity, including rain, snow, hail and sleet, and temperature by measuring microwave radiation emitted from the surface of the Earth.  Data to be used as input to and validation of numerical meteorological models.

Requirement:	Yes.  Availability of full spectral resolution data in addition to any ‘channel subset’ data sets is required.

    - High-resolution Infrared Radiation Sounder (HIRS/4) instrument

Status:		Level 1B data, received via ftp from NESDIS DDS UNIX server, are being tested with operational implementation expected in Fall 2007.

Comments:	A 20-channel radiometric sounder measuring radiance in the infrared (IR) spectrum. Data from HIRS/4 are used in conjunction with data from the AMSU instruments to calculate the atmosphere's vertical temperature profile and pressure from the Earth's surface to about 40 km altitude.  HIRS/4 data are also used to determine ocean surface temperatures, total atmospheric ozone levels, precipitable water, cloud height and coverage and surface radiance.  Data to be used as input to and validation of numerical meteorological models.

Requirement:	Yes.  Availability of full spectral resolution data in addition to any ‘channel subset’ data sets is required.

1.2.4                     Infrared Atmospheric Sounding Interferometer (IASI) instrument

Status:		Level 1C data, received in BUFR via ftp from NASA server (soon to be available on NESDIS DDS unix server), are in the early stages of testing.  No operational implementation date has yet been determined.

Comments:	Measures infrared radiation emitted from the surface of the Earth to derive high- accuracy and resolution data on humidity and atmospheric temperature profiles in the troposphere and lower stratosphere, as well as some of the chemical components playing a key role in climate monitoring, global change and atmospheric chemistry.  Data to be used as input to and validation of numerical meteorological models.

MSC: Data not yet obtained but required.

Requirement:	Yes.  Availability of full spectral resolution data in addition to any ‘channel subset’ data sets is required.

    - Advanced Very High Resolution Radiometer (AVHRR/3) instrument

Status:		Level 1B and NESDIS sea-surface temperature product data, received via ftp from NESDIS DDS UNIX server, are not yet being tested.

Comments:	Provides day and night imaging of land, water and clouds and measures sea surface temperature, ice, snow and vegetation cover by scanning the Earth’s surface in six spectral bands in the range 0.58 - 12.5 microns.   Data to be used as input to and validation of numerical meteorological and oceanographic models.

Requirement:	Yes.  Availability of full spectral resolution data in addition to any ‘channel subset’ data sets is required.

    - The Global Navigation Satellite System Receiver for Atmospheric Sounding (GRAS) instrument

Status:		Not received.

Comments:	Global Positioning Satellite (GPS) receiver that operates as an atmospheric-sounding instrument, providing a minimum of 500 atmospheric profiles per day through a process of GPS radio occultation.  GRAS will supply atmospheric soundings of the temperature and humidity of the Earth’s atmosphere.

Requirement:	Yes. Refractivity as well as bending angles.

    - Global Ozone Monitoring Experiment-2 (GOME-2) instrument

Status: 		Not received.

Comments:	Spectrometer that collects light arriving from the Sun-illuminated Earth's atmosphere or a direct view to the Sun and decomposes it into its spectral components. The recorded spectra are used to derive a detailed picture of the atmospheric content and profile of ozone, nitrogen dioxide, water vapor, oxygen, bromine oxide and other gases.

MSC: Interest for use in Chemical data assimilation.

Requirement:	Yes.

    - Advanced Scatterometer (ASCAT) instrument

Status:		Not received.

Comments:	Enhanced follow-on instrument to scatterometers flown on ERS-1 -2 satellites, measuring wind speed and direction over the ocean.  Its six antennas allow for simultaneous coverage of two swaths on either side of the satellite ground track, providing twice the information of the earlier instruments. ASCAT also contributes to activities in areas as diverse as land and sea ice monitoring, soil moisture, snow properties and soil thawing.

MSC: ASCAT data obtained by FTP from KNMI. To be assimilated operationally during 2007.

Requirement:	Yes.

    - Advanced Data Collection System (A-DCS) instrument

Status:		Not received.

Comments:	Provides worldwide in-situ environmental data collection and Doppler-derived location services with the basic objective of studying and protecting the Earth’s environment. A-DCS, also known as Argos, is an advanced version of the system presently operated jointly by NOAA and CNES.

Requirement:	?????

    - Space Environment Monitor (SEM-2) instrument

Status:		Not received.

Comments:	A spectrometer that provides measurements to determine the intensity of the Earth's radiation belts and the flux of charged particles at the satellite altitude.  It also supplies knowledge of solar terrestrial phenomena and warnings of solar wind occurrences that may impair long-range communication, high-altitude operations, damage to satellite circuits and solar panels, or cause changes in drag and magnetic torque on satellites.

Requirement:	?????

1.2.11		Search And Rescue Processor (SARP-3) instrument

Status:		Not received.

Comments:	Receives and processes emergency signals from aircraft and ships in distress and determines the name, frequency and time of the signal.  These pre-processed data are then fed into the Search And Rescue Repeater (SARR) instrument for immediate transmission to Search and Rescue Satellite (SARSAT) distress terminals on the ground.

Requirement:	?????

1.2.12 		 Search And Rescue Repeater (SARR) instrument

Status:		Not received.

Comments:	Receives and down-links emergency signals from aircraft and ships in distress and provides a down-link for data received by the Search and Rescue Processor (SARP-3).  SARR receives distress beacon signals on three separate frequencies, translates them and retransmits them to Local User Terminals (LUTs) on the ground.  These terminals process the signals, determine the location of the beacons and forward the information to a rescue mission control centre.

Requirement:	?????

1.3		ATOVS via EUMETSAT ATOVS Retransmission Service (EARS)

Status:		Transmitted on GTS and received.  Operational implementation is questionable as testing has shown problems trying to assimilate these data.

Comments:	NOAA POES 1C AMSU-A, AMSU-B and HIRS-3 radiances retransmitted to GTS in BUFR from direct readout stations.  More timely than 1B radiance data currently pulled from NESDIS servers. Used to fill in gaps (e.g., late orbits, blind orbit times) in current 1B feed.

MSC: Data provided from 2 MSC sites. More testing needed before operational use.

Requirement:	Yes.

2.              	GEOSTATIONARY SATELLITES: DATA/PRODUCTS

2.1		METEOSAT

2.1.1		METEOSAT imagery (visible, IR, water vapor)

Status:		Received from METEOSAT-7 and METEOSAT-9 (MSG-2, launched 21 Dec 2005) by NESDIS and used operationally.

Comments:	Imagery is used for Atlantic and Indian Ocean forecasts, quality control of model output, synoptic analyses, tropical cyclone analyses, cloud-track wind generation.

Desire information about information compression methods being used for image transmission, including use of JPG-2000.

MSC: Receiving 3-hourly METEOSAT-9 imagery from MetO. Also interested in imagery from METEOSAT-7 and MTSAT/1R.

Requirement:	Yes.

MSC: Same data needed at MSC.

2.1.2		METEOSAT cloud-track winds from IR imagery

Status:		Transmitted on GTS.  Received from METEOSAT-7 and METEOSAT-9 (MSG-2, launched 21 Dec 2005).  METEOSAT-7 is used operationally, METEOSAT-9 is being tested but no operational implementation date has yet been determined.

Comments:	Winds from the BUFR METEOSAT-7 Expanded Low Resolution (ELW) and METEOSAT-9 Atmospheric Motion Vector (AMV) templates are used as input to and validation of numerical meteorological models.

Requirement:	Yes.

MSC: Same data needed at MSC.

2.1.3		METEOSAT cloud-track winds from visible imagery

Status:		Transmitted on GTS.  Received from METEOSAT-7 and METEOSAT-9 (MSG-2, launched 21 Dec 2005).  METEOSAT-7 is used operationally, METEOSAT-9 is being tested but no operational implementation date has yet been determined.

Comments:	Winds from the BUFR METEOSAT-7 High Resolution Visible (HRV) and METEOSAT-9 Atmospheric Motion Vector (AMV) templates are used as input to and validation of numerical meteorological models.

Requirement:	Yes.

MSC: Same data needed at MSC.

2.1.4		METEOSAT cloud-track winds from water vapor imagery

Status:		Transmitted on GTS.  Received from METEOSAT-7 and METEOSAT-9 (MSG-2, launched 21 Dec 2005).  Not yet used operationally.

Comments:	Winds from the BUFR METEOSAT-7 High Resolution Water vapor (HWV) and METEOSAT-9 Atmospheric Motion Vector (AMV) templates to be used as input to and validation of numerical meteorological models.

Requirement:	Yes.

MSC: Same data needed at MSC.

2.1.5		METEOSAT clear sky water vapor winds

Status:		Transmitted on GTS.  Received from METEOSAT-7 and METEOSAT-9 (MSG-2, launched 21 Dec 2005).  Not yet used operationally.

Comments:	Winds from the BUFR METEOSAT-7 Clear Sky Water Vapor Winds (WVW) and METEOSAT-9 Atmospheric Motion Vector (AMV) templates to be used as input to and validation of numerical meteorological models.

Requirement:	Yes.

MSC: Same data needed at MSC.

2.1.6		METEOSAT clear sky (imager) radiances

Status:		Transmitted on GTS.  Not yet received from METEOSAT-7 and METEOSAT-9 (MSG-2, launched 21 Dec 2005).  NCEP/NCO requests that they be routed from NWS/TOC.

Comments:	Radiances from the BUFR Clear Sky Radiances (CSR) template could possibly be used as input to and validation of numerical meteorological models.

MSC –Data received and decoded but not yet assimilated.

Requirement:	Yes.

MSC: Same data needed at MSC.

    - METEOSAT cloud analysis (MSG only)

Status:		Transmitted on GTS.  Not yet received from METEOSAT-9 (MSG-2, launched 21 Dec 2005).  NCEP/NCO requests that they be routed from NWS/TOC.

Comments:           Identification of cloud layers with cloud type and coverage, height and temperature from BUFR Cloud Analysis (CLA) template could possibly be used as input to and validation of numerical meteorological models.

Requirement:	Yes.

MSC: Same data needed at MSC.

    - METEOSAT tropospheric humidity (MSG only)

Status:		Transmitted on GTS.  Not yet received from METEOSAT-9 (MSG-2, launched 21 Dec 2005).  NCEP/NCO requests that they be routed from NWS/TOC.

Comments:	Relative humidity in both mid and upper layers of the troposphere from BUFR Tropospheric Humidity (TH) template could possibly be used as input to and validation of numerical meteorological models.

Requirement:	Yes.

MSC: Same data needed at MSC.

2.1.9		METEOSAT total ozone (MSG only)

Status:		Transmitted on GTS.  Not yet received from METEOSAT-9 (MSG-2, launched 21 Dec 2005).  NCEP/NCO requests that they be routed from NWS/TOC.

Comment:	Total density of ozone in atmospheric column for each image segment, based on the SEVIRI 9.7 μm Ozone channel and other IR and WV channels from BUFR Total Ozone (TOZ) template could possibly be used as input to and validation of numerical meteorological models.

Requirement:	Yes.

MSC: Same data needed at MSC.

3.           	NON-SATELLITE OBSERVATIONS

3.1		Upper-air observations

3.1.1		RAWIN, radiosonde, PIBAL

Status:		Transmitted on GTS.  Received and used operationally.

Comments:	Data are used as input to and validation of numerical meteorological models, and for analysis and climate.

Requirement:	Yes

3.1.2		EUMETNET-ASAP (Automated Shipboard Aerological Program)

Status:		Operational and available on GTS.

Comments:	Provide vertical profiles of wind, temperature and humidity from ships in data-sparse areas.  First on a route within the Mediterranean or between the Eastern Mediterranean and the Eastern Seaboard of North America, and later on a route between the English Channel or the Irish Sea

and the Eastern Seaboard of North America.  Data to be used as input to and validation of numerical meteorological models, and for analysis and climate.

Requirement:	Yes.

3.2		Surface observations

3.2.1       	Synoptic and METAR

Status:		Transmitted on GTS.  Received and used operationally.

Comments:	Highest time frequency required is hourly.  Data are used as input to and validation of numerical meteorological models, and for analysis and climate.

Now using mobile land SYNOP data, mostly from Southern Hemisphere with a few from Europe.  Will more European data be available?  Many sites erroneously transmit missing elevation when pressure is missing.  NCEP/NCO has contacted Canada (who route data onto GTS) and they will fix this problem.

Requirement:	Yes.

3.2.2                      EUMETNET-AWS (Automated Weather Stations)

Status:		Available once communications are upgraded

Comments:	Real time transmission of relative humidity, atmospheric pressure, wind speed and direction, air temperature, and precipitation amount (plus more) from various meso-networks across Europe consisting of agricultural and climatological sites as well as airports.  Highest time frequency required is hourly.   Data to be used as input to and validation of numerical meteorological models, and for analysis and climate.

Requirement: 	Yes.

3.2.3		Rain, snowfall, snow depth observations, river flow data

Status:		Not received.

Comments:	River flow data may be available at gauging stations.  Data to be used for snow analysis, rainfall assimilation, Land Data Assimilation System (LDAS), and climate database.  Desired Format is BUFR, but will also accept SHEF (Standard Hydrological Encoded Format).  Progress by UK noted.

Requirement:	Yes.

3.2.4		Soil moisture and temperature observations

Status:		Not received.

Comments:	Data to be used as input to and validation of numerical meteorological models.

Requirement:	Yes, if/when available.

3.2.5		Surface energy/water flux- observations

Status:		Not received.

Comments: 	Data to be used as validation of numerical models.  These type of observations will be taken at international "FLUXNET" stations being installed around the world to monitor the global carbon cycle.

Requirement:	Yes.

3.2.6		Additional surface observations (e.g., mesonets, surface rainfall measurements, offshore oil rig obs.)

Status:		Not received.

Comments:	Mesonet data could become increasingly important with higher resolution forecast system.  Rainfall assimilation techniques are increasing the need for precipitation observations.  Observations on offshore oil rigs could be very useful in data space regions.

Requirement:	Yes.

3.3		Fixed and drifting buoy, ship, tidal data, and ocean/littoral currents

Status:		Transmitted on GTS.  Received and used operationally.

Comments:	Highest time frequency required is hourly.  Data are used as input to and validation of numerical meteorological models, and for analysis and climate.

Requirement:	Yes.

3.4		Aircraft observations

3.4.1		PIREPS, AIREPS, SIGMETS and AIRMETS

Status:		Transmitted on GTS.  Received and used operationally.

Comments:	Wind and temperature data are used as input to and validation of numerical meteorological models, for aviation support, and for filling gaps in coverage world-wide.  Data also support AWC=s international WAFS product requirements and backup requirements. There is no reporting system for data east of 10 deg.  MetO will pursue through aviation community.

Requirement:	Yes.

3.4.2		AMDAR

Status:		Transmitted on GTS.  Received and used operationally.

Comments:	In addition to reports currently received, request ASDAR and ACARS wind and temperature ascent/descent measurements over the territory of EUMETNET members, aiming at an average spacing of 250 km and a time spacing of every 3 hours.  For all reports, request humidity measurements as they become available, there is an increased interest in getting this information.  Current wind and temperature data used as input to and validation of numerical meteorological models, for aviation support, and for filling gaps in coverage world-wide.  Data also support AWC=s international WAFS product requirements and backup requirements.

Japanese, Chinese and Canadian AMDAR data are being received operationally. Korean AMDAR data will be received soon.  Request continued extension of the reporting of AMDAR data to the Caribbean, Central and South America from European carriers.  Would prefer BUFR format when possible.

Requirement:	Yes.

3.4.3		European AMDAR Data Acquisition System (E-ADAS)

Status:		Transmitted on GTS.  Received, decoded and re-encoded into NCEP BUFR database, and are used operationally.

MSC: E-AMDAR data in BUFR are used operationally.

Comments:	Same as AMDAR above.  One unit is now reporting moisture.

Requirement:	Yes.

3.4.4		Automatic Dependent Surveillance (ADS) data

Status:		Transmitted on GTS.  Since these are indeed coming in as AIREP bulletins, we are using them operationally (provided bulletin headers are on NCEP/NCO list of those to be routed from NWS/TOC).

Comments:	Data are currently available only on North Atlantic flights, but geographic coverage is expected to expand in near future.  Data are used as input to and validation of numerical meteorological models, for aviation support, and for filling gaps in coverage world-wide.

MSC: ADS data East of 30W are now available. Conventional AIREP seem to have disappeared also there.

Requirement:	Yes.

3.5		Weather radar Data/Imagery

3.5.1		OPERA (Operational Program for the Exchange of Weather RAdar Information)

Status:		In planning stage.  Not received.

Comments:	EUMETNET program to harmonize and improve the operational exchange of weather radar information between national meteorological services in the European community.

Requirement:	No current requirement.

3.6		Sea, Lake, and Land Surface temperature and state observations

3.6.1		Lake Temperatures

Status:		Not received.

Comments:	Higher resolution surface temperature analyses require lake temperature and state information (e.g., frozen, etc.).  These analyses have a significant impact on higher resolution forecast models.

NCEP will be  upgrading its SST analysis to 1/12 degree and including Lake temperatures.  Product may be available for testing on Summer  2005.

MSC – Interest for SST analyses. Similar interest for lake ice cover.

Requirement:	Yes.

3.7		Lightning data from the UKMO

Status:		Transmitted on GTS.  Received and used.

Comments:	Data are used for climate database, and products.

Requirement:	Yes.

3.8		Wind Profiler, Radio-Acoustic Sounding System (RASS) and Vertical Azimuth Display (VAD) data

3.8.1		Wind Profilers

Status:		Data transmitted on GTS as PILOT (PIBAL) reports received, converted to wind profiler report types, and used operationally.  We are receiving some European data in BUFR on the GTS which are written into NCEP’s developmental BUFR database and are available for testing.  Work had been complicated by the fact that there are four different BUFR formats, based on the originating center.  We understand that there are additional European providers (or will soon be) and we request that their data be transmitted on the GTS and that NCEP/NCO work with NWS/TOC to bring these data into the center.  Request updated quality information for specific sites from MetO.

Comments:	Provides vertical profiles of wind with high frequency in time, used to augment upper-air data (both surface and satellite based) as input to and validation of numerical meteorological models, and for aviation support. All wind profiler reports should be transmitted in BUFR under a wind profiler header on GTS.

Requirement:	Yes.

3.8.2		RASS

Status:		Data transmitted in BUFR on GTS but not yet received.  There may be additional European providers (or will soon be) and we request that their data be transmitted on the GTS and that NCEP/NCO work with NWS/TOC to also bring these data into the center.  Request updated quality information for specific sites from MetO.

Comments:	Provides vertical profiles of temperature with high frequency in time, used to augment upper-air data (both surface and satellite based) as input to and validation of numerical meteorological models, and for aviation support.

Requirement:	Yes.

3.8.3		VAD Radar Winds

Status:		None received.

Comments:	MetO will provide Web site for VAD winds

Requirement:	Yes, when available in BUFR format.

3.9		Solar observations and forecasts

Status:		Not received.

Comments:	Data to be used to support space operations and communications.

Requirement:	Yes.

3.10		Ground-based GPS-Integrated Precipitable Water (GPS-IPW)

Status:		Not received.  MetO indicated that METNET hourly data are on GTS and provided headers.  Unsure if NWS/TOC is picking them up.  If GTS feed not possible, we may be able to get data from NOAA/GSD.   We understand there may also be GPS-IPW available from Japan.

Comments:	Data could potentially be used for input and validation of numerical meteorological models.  Up to 60 European sites available.

MSC: Data received and under evaluation, future use in assimilation.

Requirement:	Yes

  - GPS radio occultation

Status:		CHAMP and COSMIC data in BUFR received via NESDIS servers with refractivity used operationally and bending angle monitored for possible future use.

Comments:	NESDIS host CHAMP data (from UCAR) normally arrive after all model data cutoff times.  More timely CHAMP data from GFZ, now being encoded in BUFR by MetO and made available on GTS, is not yet being received. This will eventually replace the later NESDIS CHAMP feed.  Data used for input and validation of numerical meteorological models.

MSC: CHAMP, GRACE and COSMIC data under evaluation, all to be use in operational assimilation. All data on GTS.

Requirement:	Yes.

  - Ozone soundings

Status:		Not received.  BUFR data on GTS and MetO has provided bulletin headers.

Comments:	Data could potentially be used for validation of numerical meteorological models.

MSC: Data required at MSC, for validation and possible assimilation.

Requirement:	Yes.

4.		FORECAST AND ANALYSIS FIELDS

4.1		Meteorological model output fields

4.1.1		ECMWF

Status:		Transmitted on GTS and via ftp.  Received and used.

Comments:	Currently receive a small set of selected analyzed and forecast standard meteorological output fields at standard levels on 2.5 degree grid in forecast increments of 24 hours for forecasts to 6 days.   Would prefer to receive a more complete set of analyzed and forecast fields in forecast increments of 6 hours on 1x1 degree grid or in spectral coefficients for forecasts to 7 days, and at a lower resolution for forecasts to 10 days (with an extension to 16 days if it becomes available).  Requested fields include:

a) air temperature; vapor pressure; u, v, w components of the wind; and geopotential

height at 1013.2, 1000, 975, 950, 925, 900, 850, 800, 700, 500, 400, 300, 250, 150,

100, 70, 50, 30, 20, and 10 mb.

b)  u, v, components for the wind stress; latent heat flux; sensible heat flux; IR heat flux;

solar heat flux; and 12-hour accumulated total precipitation at the surface.

c)  air temperature; vapor pressure; and u, v components of the wind at 19.5 meters

above the surface.

d)  atmospheric pressure at mean sea level.

Fields are used for direct comparison and cross validation with U.S. models, and for generating

analyzed and forecast tropical cyclone tracks.

Via Agreement between NCEP/EMC and ECMWF, NCEP receives high resolution deterministic and ensemble forecasts with the understanding that they not be retransmitted without the consent of ECMWF.  These data are made available in 12 hour increments to 240 hours.  Request the following additions to this feed:

- 6-hourly output through 180 hours

- Deterministic and ensemble ocean wave output

- Ensemble 10 m Winds

- Deterministic QPF

Requirement:	Yes.

4.1.2		UKMO

Status:		Transmitted on GTS.  Received and used.

Comments:	Currently receive selected analyzed and forecast standard meteorological output fields at standard levels on 1.0 and 2.5 degree grids in forecast increments of 6 hours to 3 days and then 24 hour forecast increments to 6 days.  Would prefer to receive a more complete set of analyzed and forecast fields on 1x1 degree grid or in spectral coefficients in forecast increments of 6 hours for forecasts to 6 days.  Requested fields include:

a) air temperature; vapor pressure; u, v, w components of the wind; and geopotential

height at 1013.2, 1000, 975, 950, 925, 900, 850, 800, 700, 500, 400, 300, 250, 150,

100, 70, 50, 30, 20, 10 mb, and 2 m.

b)  u, v, components for the wind stress; latent heat flux; sensible heat flux; IR heat flux;

solar heat flux; and 6-hour accumulated total precipitation at the surface.

c)  air temperature; vapor pressure; and u, v components of the wind at 19.5 meters

above the surface.

d)  atmospheric pressure at mean sea level.

e)  maximum and minimum temperature and dewpoint at 2 m

Fields are used for direct comparison and cross validation with U.S. models, and for generating

analyzed and forecast tropical cyclone tracks.   WAFS grids provide aviation backup.

Requirement:	Yes.

4.1.3		DWD

Status:		Available on GTS and sufficient bandwidth now available to receive at NCEP.

Comments:	Requested fields include:

a) air temperature; vapor pressure; u, v, w components of the wind; and geopotential

height at 1013.2, 1000, 975, 950, 925, 900, 850, 800, 700, 500, 400, 300, 250, 150,

100, 70, 50, 30, 20, and 10 mb.

b)  u, v, components for the wind stress; latent heat flux; sensible heat flux; IR heat flux;

solar heat flux; and 12-hour accumulated total precipitation at the surface.

c)  air temperature; vapor pressure; and u, v components of the wind at 19.5 meters

above the surface.

d)  atmospheric pressure at mean sea level.

Fields to be used for direct comparison with U.S. models, for validation, and for statistical study.

Requirement:	Yes.

4.1.4		METEO-FRANCE

Status:		Available on GTS and sufficient bandwidth now available to receive at NCEP.

Comments:	Requested fields include:

a) air temperature; vapor pressure; u, v, w components of the wind; and geopotential

height at 1013.2, 1000, 975, 950, 925, 900, 850, 800, 700, 500, 400, 300, 250, 150,

100, 70, 50, 30, 20, and 10 mb.

b)  u, v, components for the wind stress; latent heat flux; sensible heat flux; IR heat flux;

solar heat flux; and 12-hour accumulated total precipitation at the surface.

c)  air temperature; vapor pressure; and u, v components of the wind at 19.5 meters

above the surface.

d)  atmospheric pressure at mean sea level.

Fields to be used for direct comparison with U.S. models, for validation, and for statistical study.

Requirement:	Yes.

4.2 		Oceanographic model output fields from both the ECMWF operational global wave model, and from the UKMO operational Forecasting Ocean/Atmosphere Model (FOAM)

Status:		ECMWF wave data transmission under consideration by ECMWF Council.

Comments:	Selected analyzed and forecast standard oceanographic output fields.  Preferred at model resolution if available, otherwise grid spacing of  l x l degrees.

ECMWF global wave model: Fields to be made available in forecast increments of 6 hours for forecasts to 6 days.  Requested fields include significant wave height, primary wave period, primary wave direction, sea height/period/direction, and swell height/period/direction.  Fields to be used for direct comparison and cross validation with U.S. models.

UKMO FOAM model: Fields to be made available at standard depth levels in forecast increments

of 24 hours for forecasts to 5 days.  Requested fields include temperature; salinity; and u,v components of current at depths of 0, 12.5, 25, 50, 75, 100, 125, 150, 200, 300, 400, 500, 600, 700, 800, 900, 1000, 1100, 1200, 1300, 1400, 1500, 2000, 2500, 3000, 4000, and 5000 meters.  Fields to be used for direct comparison and cross validation with U.S. models.

Requirement:	Yes.

4.3		Coupled model output fields from ECMWF and UKMO

Status:		ECMWF coupled model data transmission under consideration by ECMWF Council

Comments:	Selected analyzed and forecast standard atmospheric, oceanographic, land surface and ice output fields.  Preferred at model resolution, if available, otherwise grid spacing of 1 x 1 degrees.

For atmospheric and oceanographic fields see desired fields in 3.1 and 3.2.  For land surface would like soil moisture (frozen and unfrozen), soil temperature, snowpack density and water content, total runoff, surface runoff, surface evaporation, sen sible heat flux, ground heat flux, downward and upward longwave radiation, downward and upward shortwave radiation, vegetation class and soil class grids).

Requirement:	Yes.  Detailed requirements being assembled.  Need list of existing output fields.

4.4		Selected meteorological output fields from the ECMWF Ensemble Prediction System

Status:		Currently routine transmission; requests for changes handled bilaterally on case-by-case basis

Comments:	Selected meteorological output fields in forecast increments of 12 hours for forecasts to 10 days.  Requested fields include 12-hour accumulated total precipitation at the surface; air temperature at 2 meters above the surface and 850 mb; geopotential height at 1000 and 500 mb; u,v wind components at 19.5 meters above the surface and 200 mb; and atmospheric pressure at mean sea level.  Fields are used for research and evaluation as well as for direct comparison and cross validation with U.S. models.

Requirement:	Yes.

4.5		Forecast tropical cyclone tracks from the UKMO (and other Centers)

Status:		Transmitted on GTS.  Received and used.

Comments:	Request tropical cyclone positions to be made available in forecast increments of 6 hours for forecasts to 3 days.  Tracks are used for direct comparison and cross validation with U.S. models.

Requirement:	Yes.  Desire data from other Centers as well.

4.6		Sea surface temperature, wind direction/speed, wave height, sea ice analyses and forecast products

Status:		Not received.

Comments:	Data could potentially be used for forecasts, analyses, validation, and climate.

Requirement:	No.

6. 	Actions from 19th Meeting

The actions are divided into those relating to the European data requirements and to those relating to North American data requirements. The numbering of the actions is the numbering of the relevant section in the respective data requirement documents. There are in addition some actions not directly related to the requirements lists and these are labelled as miscellaneous under section 6.3 below.  Additional points for information are included under section 6.4.

*******************************************************************

Status comments from European agencies and WMO

******************************************************************* Status comments from MSC and NOAA

*******************************************************************

6.1	Actions related to European requirements

E.1.2.2 ATOVS level 1B data

Ask NESDIS to consult NWP Centres about the contention between NOAA-16 and 18 ATOVS processing. Recommendation: Provide NOAA-18 data in delayed mode for cal/val not to interfere with NOAA 16 operations. Switch to NOAA-18 can be made once NWP centres are satisfied with the data quality.

# Action: NESDIS, all NWP centres

METO: This has all been sorted out.

ECMWF: All issues solved

NESDIS: Resolved. Needs to be addressed prior to launch of NOAA N. POC: John Derber, Emily Harrod.

CLOSED

WMO will provide parties with the latest status of requirements and the appropriate references.

Action: WMO

WMO: WMO is in the process of reviewing its website and intends to update the CEOS-WMO data base on requirements, to be reported ahead of next meeting.

Additionally, parties were notified that when the move to NSOF takes place, the early delivery of NOAA blind orbits will be supported provided the availability of the EUMETSAT ground segment.  NOAA-14 data to cease later this year when NESDIS moves to NSOF.

### 6.2	Actions related to North American requirements

N.1.1 ENVISAT-1

Discussions on data exchange have continued in the context of GEO. NESDIS encourages NWP centres to advocate the real time access to these data in North America as appropriate.

Action: European NWP centres

METO: Ongoing

CLOSED

NESDIS will provide information to WMO regarding difficulties in obtaining real-time access to altimetry and MERIS data, and request WMO to consult on this matter with ESA.

Action: NESDIS, WMO

N.3.2.3 Rain, snowfall, snow depth observations, river flow data

TOC to establish the inclusion of rain and snow depths observations in the synops received from Europe.

Action: NOAA-TOC

European centres to explore availability of other hydrological data such as river flow.

Action: European Centres

METO: No information at present

### Miscellaneous Actions

M.1 Back-up of satellite Data

There is concern about possible failure of satellite data distribution on the Suitland-Exeter dedicated link.  NOAA (NESDIS and TOC), METO and M-F to investigate alternate ways to exchange data, possibly a subset of data.  POC at M-F is B. Lacroix, at METO R. Saunders, at NOAA-NESDIS B. Banks and NOAA-TOC F Branski.

Met Office to send out first draft of priority list for products on Washington-Exeter link to European centres. European NWP Centres to review product priority list.

Action: European NWP centres

METO: The Met Office have set up a parallel link using the internet to get the high priority datasets from NESDIS. If the main link goes down the internet link should provide the data.

METO: Product list sent out to European Centres for comment, no replies received to date.

DWD: List is under preparation.

CLOSED

M.14 Mid-term review of actions

ECMWF to co-ordinate the mid-term review of actions from European side, NOAA and MSC from North American side. The written review will be followed up with telephone conference.

#### Action: ECMWF, NOAA/MSC

ECMWF: in progress

M.15 Next meeting

Next meeting to be arranged in spring 2007 in Darmstadt by EUMETSAT. POC is Kenneth Holmlund.

Action: EUMETSAT

### 6.4	Points for information

I.1 POC at Met Office for VAD winds is Myles Turp (Myles.Turp@metoffice.gov.uk)

Further information can be found at: http://www.metoffice.gov.uk/research/interproj/cwinde/wradar/index.html

http://www.metoffice.gov.uk/research/interproj/cwinde/index.html

Nigel Atkinson is POC for ATOVS.

I.2 POC at NESDIS

NESDIS Office of Satellite Data Processing and Distribution:

POCs for this Office are: Gene Legg, Barbara Banks, Reginald Lawrence (Level 1b and IT infrastructure).

Antonio Irving is the POC for OSDPD products and services.

Luisa Blanchfield is the POC for the NOAA-NESDIS Office of International and Interagency Affairs.

I.3 POC at NCEP

Robert Grumbine is POC for sea-ice analysis.

William Gemmill is the POC for SST analysis.

Bradley Ballish is the POC for MDCRS.

Brent Gordon is the POC for gridded products.

I.4 POC at ECMWF

Dragan Jokic is POC for gridded products.

Milan Dragosavac is POC for data formats.

I.5 POC at NOAA-TOC

POC is Fred Branski.

Updated 10 October 2007